RIINHB406D Supervise foundation drilling operations

Release: 3

RIINHB406D Supervise foundation drilling operations

Modification History

Release	Comment
1	This unit replaces RIINHB406A Supervise foundation drilling operations
2	Performance Criteria amended to make requirements more explicit.
3	Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm.

Application

This unit describes a participant’s skills and knowledge required to supervise foundation drilling operations in Civil construction and Drilling.

This unit is appropriate for those working in supervisory or technical specialist roles.

No licensing, legislative or certification requirements apply to this unit at the time of publication

Unit Sector

Civil construction

Drilling

Elements and Performance Criteria

1. Plan and prepare for supervising foundation drilling operations	1.1 Access, interpret, and apply foundation drilling operations documentation and ensure the work activity is compliant 1.2 Access, interpret clarify and ensure the application of the specific task information for the required outcomes 1.3 Prepare an operational plan, in consultation, which makes best use of the available resources and for the safe effective and efficient conduct of the operations 1.4 Identify the training requirements of team members and develop training plans
2. Initiate foundation drilling operations	2.1 Acquire and make available the necessary resources 2.2 Issue clear and timely instructions to team members and others involved 2.3 Ensure compliance to training plans
3. Monitor, adjust, communicate and report on the execution of foundation drilling operations	3.1 Monitor the execution of operations 3.2 Initiate adjustments to drilling practices or the operational plan to ensure safe, effective and efficient execution of the operations 3.3 Provide advice to team members to overcome operational problems encountered during the execution of drilling operations 3.4 Ensure plant equipment and tools maintenance requirements are carried out and recorded 3.5 Ensure reports are completed and submitted 3.6 Recommend changes to improve the safety, efficiency and effectiveness of the execution of drilling operations

Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume.

Unit Mapping Information

RIINHB406A Supervise foundation drilling operations

Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272