# AHCBUS402 Cost a project

Release: 1

AHCBUS402 Cost a project

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Application

This unit of competency describes the skills and knowledge required to cost a project.

All work must be carried out to comply with organisational requirements, work health and safety legislation and codes, sustainability practices and in consultation with the management team.

This unit applies to individuals who take responsibility for their own work and provide and communicate solutions to a range of predictable and sometimes unpredictable problems.

No occupational licensing, legislative or certification requirements are known to apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Business (BUS)

# Elements and Performance Criteria

| Element | Performance criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Determine resources required for the project | 1.1 Identify and interpret project objectives, required work activities and available finance in line with enterprise guidelines and legislative requirements where required 1.2 Identify resources required for project works 1.3 Identify factors affecting resource costs using available information 1.4 Select and use appropriate tools, equipment and technology for the calculation and documentation of project costs |
| 2. Calculate individual itemised costs of the project | 2.1 Calculate unit and total cost for each resource item 2.2 Evaluate total itemised resource costs against the financial schedule for the project 2.3 Make adjustments where required to reconcile resource costs with project schedules 2.4 Identify and determine costs for peripheral works arising from the project |
| 3. Prepare a summary of the cost of the project | 3.1 Collate and schedule resource costs 3.2 Calculate and record total project costs 3.3 Submit financial summary for approval |

# Foundation Skills

Foundation Skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

# Unit Mapping Information

This unit is equivalent to AHCBUS402A Cost a project.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCBUS402 Cost a project

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Performance Evidence

The candidate must be assessed on their ability to integrate and apply the performance requirements of this unit in a workplace setting. Performance must be demonstrated consistently over time and in a suitable range of contexts.

The candidate must provide evidence that they can:

identify resources for a project

investigate options for material supplies, services, contractors and consultants

research prices for required resources

calculate costs for the project

document a summary of project costs.

# Knowledge Evidence

The candidate must demonstrate knowledge of:

relevant State and Federal legislation, awards, enterprise agreements and management policies relating to the project

project costing technology and software

current pricing structures and options for material supplies, services, contractors and consultants.

# Assessment Conditions

Competency is to be assessed in the workplace or simulated environment that accurately reflects performance in a real workplace setting.

Assessors must satisfy current standards for RTOs.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72