# AHCBUS403 Prepare project acquittal

Release: 1

AHCBUS403 Prepare project acquittal

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Application

This unit of competency describes the skills and knowledge required to review project documentation, establish acquittal records, identify transactions and reports, and prepare an acquittal statement for auditing and approval.

The unit applies to individuals who apply specialist skills and knowledge to prepare project acquittal. This includes applying and communicating non-routine technical solutions to predictable and unpredictable problems.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Business (BUS)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish acquittal records | 1.1 Access and review program or project plans, guidelines or contracts and financial reporting requirements 1.2 Collect financial information for acquittal report 1.3 Establish records of materials, equipment and labour provided before start of project for acquittal report |
| 2. Identify transactions and reports relating to project | 2.1 Identify project-related accounting transactions and reports in group accounts for use in acquittal 2.2 Determine need for separate statements based on different funding sources 2.3 Estimate financial values of in-kind donations of materials, loan of equipment and labour |
| 3. Prepare acquittal in required format | 3.1 Prepare acquittal from accounting and other information according to program and contract requirements 3.2 Report program funds and expenditure on operations separately from group contributions to project 3.3 Report group contributions to project according to contract requirements 3.4 Consolidate report for approval and auditing |
| 4. Arrange audit and approval of acquittal and transactions | 4.1 Arrange audit of acquittal report and transactions according to program and contract requirements 4.2 Arrange approval of report according to group, program and contract requirements |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Reading | Identify and interpret information regarding requirements for project acquittal |
| Numeracy | Calculate and record financial data Use basic mathematical processes of addition, subtraction, division, multiplication, percentages, decimal points and ratios |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCBUS403 Prepare project acquittal | AHCCCF401 Prepare project acquittal | Changes to unit application and sector Minor changes to performance criteria Foundation skills added Major and minor edits to performance and knowledge evidence and assessment conditions | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCBUS403 Prepare project acquittal

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has prepared a project acquittal on at least one occasion and has:

collated budget resources and inputs to project from planning documents

accessed accounts and developed a list of transactions related to the project

prepared the project acquittal for reporting and auditing according to program and contract requirements

recorded and reported cash and in-kind contributions

arranged for an audit of the acquittal, transactions and final report.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

program objectives and guidelines

procedures for preparing project acquittals

basic financial reporting formats and procedures

project acquittal reporting requirements.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

a workplace setting or an environment that accurately represents workplace conditions

resources, equipment and materials:

program or project plans, guidelines or contracts and financial reporting requirements

project financial information

computer hardware and software.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72