# AHCBUS610 Manage agribusiness risk

Release: 1

AHCBUS610 Manage agribusiness risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture, Conservation and Land Management Training Package Version 4.0. |

# Application

This unit of competency describes the skills and knowledge required to manage risks in a range of contexts.

It applies to individuals who work in positions of authority and are approved to implement change across the organisation, business unit, program or project area. In these roles, workers analyse information and exercise judgement to complete a range of advanced skilled activities. They analyse, design and communicate solutions to a range of complex problems.

All work must be carried out to comply with organisational requirements, workplace health and safety legislation and codes, sustainability practices and in consultation with the management team.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Business (BUS)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish risk context | 1.1 Review organisational processes, procedures and requirements for undertaking risk management 1.2 Determine scope for risk management process 1.3 Identify internal and external stakeholders and their issues 1.4 Review potential risks associated with climate; natural, human and financial resources; production systems and equipment; marketing; political and social factors 1.5 Review strengths and weaknesses of existing arrangements 1.6 Document critical success factors, goals or objectives for area included in scope 1.7 Obtain support for risk management activities 1.8 Communicate with relevant parties about the risk management process and invite participation |
| 2. Identify risks | 2.1 Invite relevant parties to assist in the identification of risks 2.2 Research risks that may apply to scope 2.3 Use tools and techniques to generate a list of risks that apply to the scope, in consultation with relevant parties |
| 3. Analyse risks | 3.1 Assess likelihood of risks occurring 3.2 Assess impact or consequence if risks occur 3.3 Evaluate and prioritise risks for treatment |
| 4. Select and implement treatments | 4.1 Determine and select most appropriate options for treating risks 4.2 Develop an action plan for implementing risk treatment 4.3 Communicate risk management processes to relevant parties 4.4 Ensure all documentation is in order and appropriately stored 4.5 Implement and monitor action plan 4.6 Evaluate risk management process |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Oral communication | Engage effectively with stakeholders to elicit opinions and determine strategies to address risk |
| Numeracy | Use numerical data to determine risk |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCBUS610 Manage agribusiness risk | AHCBUS608 Manage risk | Title updated Performance criteria clarified Foundation skills added Assessment requirements updated | Equivalent unit |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCBUS610 Manage agribusiness risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture, Conservation and Land Management Training Package Version 4.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit. There must be evidence that the individual has managed significant risks for a land-based enterprise, including:

determined the scope for risk management

identified six potential risks, including:

three associated with financial, production and system, and

three associated with the environmental, political, social context

planned and implemented strategies to minimise the impact of the six identified risks.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

the wide range of risks faced by a land-based production business

threats presented by climate change

legislation, codes of practice and national standards, including:

duty of care

operation as a business entity

environmental protection

freedom of information

industrial relations

privacy and confidentiality

equal employment opportunity

organisational policies and procedures, including:

risk management strategy

policies and procedures for risk management

overall operations of land-based business

risk insurance and insurance providers.

# Assessment Conditions

Assessment of skills must take place under the following conditions:

physical conditions:

skills must be demonstrated in a workplace setting or an environment that accurately represents workplace conditions

resources, equipment and materials:

access to a land-based production business.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72