# AHCBUS614 Develop a monitoring, evaluation and reporting program

Release: 1

AHCBUS614 Develop a monitoring, evaluation and reporting program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture, Conservation and Land Management Training Package Version 4.0. |

# Application

This unit of competency describes the skills and knowledge required to develop a monitoring, evaluation and reporting program for a project or production process.

This unit applies to individuals who take personal responsibility for their own work and exercise autonomy in undertaking complex work. At this level workers analyse information and exercise judgement to complete a range of advanced skilled activities especially in relation to developing the program. They also analyse, design and communicate solutions to a range of complex problems.

All work must be carried out to comply with organisational requirements, work health and safety legislation and codes, sustainability practices and in consultation with the management team.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Business (BUS)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Define terms of reference and evaluation context | 1.1 Identify and clarify the preferred outcomes of the monitoring, evaluation and reporting program, who will use the information and for what purpose 1.2 Identify the key stakeholders who will be consulted 1.3 Select evaluation and monitoring methods that are suitable to the size and significance of the program, and the terms of reference 1.4 Complete a review of existing evidence and literature relevant to the proposed evaluation 1.5 Develop an approach to monitoring and evaluating a project or production that supports broader management targets, Natural Resource Management standards, targets and outputs |
| 2. Identify the key stages and outcomes of the program | 2.1 Define key stages, milestones and timeframe 2.2 Communicate the details of the program and delivery timeline for endorsement with clients and stakeholders 2.3 Identify potential risks that may impact on the proposed program 2.4 Refine targets and objectives to minimise risks |
| 3. Define reporting and record keeping requirements for data management | 3.1 Identify data collection, management and reporting requirements to meet the objectives of the program 3.2 Identify existing data sets that may be accessed for the program 3.3 Design data collection protocols so relevant standards and required formats are met 3.4 Identify how data will be stored to ensure security and appropriate access, taking required formats into account 3.5 Identify the information products required, taking clients and stakeholders’ needs into account, and use in decision making 3.6 Design reports to suit program audience types |
| 4. Identify the resources needed to implement and evaluate the program | 4.1 Design an evaluation strategy for the program 4.2 Identify the personnel and skills sets required to implement the evaluation program 4.2 Assess the material resources required to undertake the work 4.3 Determine the cost of the program and develop a budget 4.4 Present an overview of the monitoring, evaluation and reporting program, along with budget for ongoing evaluation, to management |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Oral communication | Interpret and communicate reporting requirements across a range of areas, relevant to product or process |
| Numeracy | Design numerical reports to that clearly express set requirements |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCBUS614 Develop a monitoring, evaluation and reporting program | AHCBUS606 Develop a monitoring, evaluation and reporting program | Performance criteria clarified Foundation skills added Assessment requirements updated | Equivalent unit |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCBUS614 Develop a monitoring, evaluation and reporting program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture, Conservation and Land Management Training Package Version 4.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit. There must be evidence that the individual has developed a monitoring, evaluation and reporting program for at least one enterprise, including:

clarified the context and terms of reference

identified key stages and outcomes

assessed and defined data collection requirements

collected and managed data

designed and costed an evaluation strategy

presented strategy, along with costings, to management.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

program design considerations (cost, equality, technically valid, ethics)

approaches to monitoring and evaluating business processes

secure data storage

data analysis processes

quantitative and qualitative data collection methods for monitoring and evaluation

data management.

# Assessment Conditions

Assessment of skills must take place under the following conditions:

physical conditions:

skills must be demonstrated in a workplace setting or an environment that accurately represents workplace conditions

resources, equipment and materials:

access to an enterprise conducting activities to be monitored, evaluated and reported.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72