# Assessment Requirements for AHCECR402 Plan the implementation of revegetation works

Release: 1

Assessment Requirements for AHCECR402 Plan the implementation of revegetation works

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 6.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has prepared a plan for implementing revegetation works for at least one natural area site, and has:

confirmed the scope of the project, including preferences and contract requirements

assessed site for opportunities and constraints associated with implementation of revegetation works

established the purpose and client preferences for the site to be revegetated

carried out a site visit and confirmed any planning requirements

developed a plan for the site, detailing the resources required and the program of works, which must include:

environmental impact and mitigation

health and safety risks and mitigation

developed schedules for the establishment and maintenance phases of the project, which must include:

site setup and development

revegetation works establishment period

maintenance

impact of seasons and climate on staging strategy

impacts in the staging strategy

documented the staged implementation plan.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

role of revegetation works in the restoration of the natural environment

environmental and biosecurity issues associated with revegetation works, including:

legislative frameworks that govern revegetation activities

compliance with legislation

minimising impact on the natural environment

preventing pest and disease incursion into revegetation sites

biophysical environmental and historical aspects of natural areas, including:

biotic factors affecting the site

abiotic factors and their influence on revegetation and accessing natural areas

changes to the physical and biological conditions and impact on revegetation activities

impact of seasonal effects of weather and climatic conditions on revegetation works planning and scheduling, including:

plant species, supply and care

site access during inclement weather

machinery use

fire hazards

plant establishment phase

site-specific health and safety

ecological principles related to revegetation of natural areas, including:

ecosystem structures and habitat

interactions between flora and fauna and impact on ecological stability

vegetation types and their general characteristics

importance of biodiversity when revegetating for an ecologically stable community, including:

terrestrial plants and basic plant community structures

marine and water plants and interaction with marine fauna

contribution of revegetation works on preserving biodiversity

intricate relationships between microbiota, including insects, molluscs, worms and microbes, and impact on revegetation practices

environmental factors to be considered in revegetation works, including:

revegetation in land based, coastal zones or marine parks

marine, shore and terrestrial species

natural and human threats to places of natural significance

pollution sources and damage potential

soil type and geology for accessing sites and conducting revegetation work

identification, propagation and establishment techniques of specific native plant species, including:

maintenance requirements and practices for native plants prior to and after initial establishment

growth habits and cultural requirements of specific native plants under a range of soil and environmental conditions

site evaluation techniques including methods of analysing soils, waterways and their condition

practical understanding of the advantages and disadvantages of options for revegetation works procedures

workplace health and safety hazards associated with undertaking revegetation works, and the controls necessary to remove or minimise associated risks

contract documents including specifications, plans of landscape works, services, supplies and surveyors documents.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated on an active natural area restoration worksite or in an environment that accurately represents workplace conditions

specifications:

workplace policies and procedures for preparing plans

scope of works, specifications and contract requirements

legislation and regulations relevant to revegetation works and biosecurity.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72