# AHCECR402 Plan the implementation of revegetation works

Release: 1

AHCECR402 Plan the implementation of revegetation works

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 6.0. |

# Application

This unit of competency describes the skills and knowledge required to confirm and assess resources, program works and schedules and prepare a plan for the implementation of revegetation works.

The unit applies to individuals who work in a supervisory role in revegetation works and provide and communicate solutions to a range of predictable and sometimes unpredictable problems. They work autonomously, instruct, and monitor the work of others within a team. They use discretion and judgment in the selection, allocation and use of available resources.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Ecological Restoration (ECR)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Carry out preliminary planning activities for implementation of revegetation works | 1.1 Confirm scope, preferences, contract requirements and goals for revegetation works 1.2 Identify statutory obligations and site responsibilities affecting revegetation works 1.3 Conduct site visit to verify the biophysical, environmental and historical conditions 1.4 Identify site health and safety hazards, assess risk and develop controls 1.5 Verify availability, quantity and costs of resources specified in project plan |
| 2. Prepare a staged plan for revegetation works | 2.1 Identify, cost and confirm availability of materials, tools and equipment required for revegetation work 2.2 Assess and resolve site access and establishment difficulties 2.3 Assess sequence of works for site establishment and maintenance 2.4 Consider seasonal factors and impact on sequencing strategy 2.5 Identify habitat development and enhancement requirements for site 2.6 Prepare a program plan and schedule of revegetation works 2.7 Document a staged implementation plan according to workplace procedures |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Reading | Critically analyse scoping documentation, legislation and regulations to identify objectives, resources and compliance requirements and consolidate into programs, schedules and revegetation plans |
| Writing | Prepare, proofread and edit programs, schedules and plans for revegetation works, ensuring clarity of meaning, accuracy and consistency of information |
| Numeracy | Calculate quantities of materials and the respective costs Estimate the time required for equipment, materials and labour, and cost of securing these resources |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCECR402 Plan the implementation of revegetation works | AHCNAR402 Plan the implementation of revegetation works | Changed unit code to reflect new unit sector Changes to Application and Performance Criteria for clarity and brevity Updated Performance Evidence, Knowledge Evidence and Assessment Conditions | Equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCECR402 Plan the implementation of revegetation works

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 6.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has prepared a plan for implementing revegetation works for at least one natural area site, and has:

confirmed the scope of the project, including preferences and contract requirements

assessed site for opportunities and constraints associated with implementation of revegetation works

established the purpose and client preferences for the site to be revegetated

carried out a site visit and confirmed any planning requirements

developed a plan for the site, detailing the resources required and the program of works, which must include:

environmental impact and mitigation

health and safety risks and mitigation

developed schedules for the establishment and maintenance phases of the project, which must include:

site setup and development

revegetation works establishment period

maintenance

impact of seasons and climate on staging strategy

impacts in the staging strategy

documented the staged implementation plan.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

role of revegetation works in the restoration of the natural environment

environmental and biosecurity issues associated with revegetation works, including:

legislative frameworks that govern revegetation activities

compliance with legislation

minimising impact on the natural environment

preventing pest and disease incursion into revegetation sites

biophysical environmental and historical aspects of natural areas, including:

biotic factors affecting the site

abiotic factors and their influence on revegetation and accessing natural areas

changes to the physical and biological conditions and impact on revegetation activities

impact of seasonal effects of weather and climatic conditions on revegetation works planning and scheduling, including:

plant species, supply and care

site access during inclement weather

machinery use

fire hazards

plant establishment phase

site-specific health and safety

ecological principles related to revegetation of natural areas, including:

ecosystem structures and habitat

interactions between flora and fauna and impact on ecological stability

vegetation types and their general characteristics

importance of biodiversity when revegetating for an ecologically stable community, including:

terrestrial plants and basic plant community structures

marine and water plants and interaction with marine fauna

contribution of revegetation works on preserving biodiversity

intricate relationships between microbiota, including insects, molluscs, worms and microbes, and impact on revegetation practices

environmental factors to be considered in revegetation works, including:

revegetation in land based, coastal zones or marine parks

marine, shore and terrestrial species

natural and human threats to places of natural significance

pollution sources and damage potential

soil type and geology for accessing sites and conducting revegetation work

identification, propagation and establishment techniques of specific native plant species, including:

maintenance requirements and practices for native plants prior to and after initial establishment

growth habits and cultural requirements of specific native plants under a range of soil and environmental conditions

site evaluation techniques including methods of analysing soils, waterways and their condition

practical understanding of the advantages and disadvantages of options for revegetation works procedures

workplace health and safety hazards associated with undertaking revegetation works, and the controls necessary to remove or minimise associated risks

contract documents including specifications, plans of landscape works, services, supplies and surveyors documents.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated on an active natural area restoration worksite or in an environment that accurately represents workplace conditions

specifications:

workplace policies and procedures for preparing plans

scope of works, specifications and contract requirements

legislation and regulations relevant to revegetation works and biosecurity.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72