# Assessment Requirements for AHCLSC404 Supervise landscape project works

Release: 1

Assessment Requirements for AHCLSC404 Supervise landscape project works

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 7.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has supervised landscape project works on at least one occasion, and has:

identified scope of landscape project work

identified personnel and resource requirements

developed and documented a project work program the identifies project outcomes, timelines, labour, materials and equipment

applied relevant workplace health and safety and environmental and biosecurity legislation, regulations and workplace procedures

fitted, used and maintained personal protective equipment (PPE)

calculated materials and equipment

controlled the quality of supplied materials

supervised and communicated with staff and sub-contractors

monitored, recorded and reported on progress of a works program

liaised with clients

completed a landscape works report.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

principles and practices of supervising landscape works, including:

causes of disruption to work programs and their effect on quality and time schedules

how to conduct site assessment and work site establishment

issuing of instructions, variations and requests for information

format, frequency and documentation for job reporting requirements

legislative requirements and legal responsibilities relevant to landscape project works

contracts, plans and specifications for project documentation

supervision techniques of staff and sub-contractors

workplace health and safety and environmental and biosecurity legislation, regulations and workplace procedures relevant to supervising landscape project works.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

a workplace setting or an environment that accurately represent workplace conditions

resources, equipment and materials:

landscape documentation including scope of works

PPE applicable to supervising landscape project works

specifications:

workplace health and safety and environmental and biosecurity legislation, regulations and workplace procedures relevant to supervising landscape project works

legislative requirements and legal responsibilities relevant to landscape project works

relationships:

clients, staff and sub-contractors

timeframes:

according to job requirements.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72