# AHCLSC502 Manage landscape projects

Release: 1

AHCLSC502 Manage landscape projects

# Modification History

| Release Number | TP Version | Comments |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Application

This unit of competency describes the skills and knowledge required to manage landscape projects.

This unit applies to individuals who analyse information and exercise judgement to complete a range of advanced skilled activities and demonstrate deep knowledge in a specific technical area. They have accountability for the work of others and analyse, design and communicate solutions to a range of complex problems. All work is carried out to comply with workplace procedures.

No occupational licensing, legislative or certification requirements are known to apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Landscape (LSC)

# Elements and Performance Criteria

| Element | Performance criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Identify issues relating to the landscape project | 1.1 Identify the goals and objectives of the project and discuss with the client 1.2 Analyse landscape documentation to determine the nature and scope of the project 1.3 Identify potential constraints to the success of the project 1.4 Consider the environmental impact of the proposed landscape project works 1.5 Identify work health and safety hazards, assess risks and implement controls |
| 2. Maintain effective client liaison | 2.1 Clarify responsibilities of all parties involved in the project according to the contract 2.2 Clarify procedures to vary the contract to the satisfaction of all stakeholders 2.3 Identify emergency procedures according to contract terms and conditions 2.4 Establish communication obligations in respect of the work program according to contractual obligations and sound business principles |
| 3. Develop work schedule | 3.1 Identify and document work schedules and timelines of operations in a form that is accessible and understandable to all relevant personnel 3.2 Identify resources required for the landscape project according to the contract and landscape design 3.3 Identify and document quantity, quality and timing of supply of each input and service 3.4 Establish key performance outcomes and indicators to measure performance of all operations and personnel |
| 4. Manage contractors | 4.1 Prepare standard contracts for specific works in line with the landscape design and contract 4.2 Monitor progress of works against contract according to industry standards 4.3 Identify, negotiate, implement and record variations 4.4 Identify, rectify and record non-conforming elements of the contract 4.5 Initiate progress payments and final payments according to the terms of contract |
| 5. Submit works for hand over | 5.1 Undertake site inspection with relevant personnel at completion of works and prior to hand over 5.2 Note, record and rectify all items below specification |

# Foundation Skills

Foundation Skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

# Unit Mapping Information

This unit is equivalent to AHCLSC502A Manage landscape projects.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCLSC502 Manage landscape projects

# Modification History

| Release Number | TP Version | Comments |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Performance Evidence

The candidate must be assessed on their ability to integrate and apply the performance requirements of this unit in a workplace setting. Performance must be demonstrated consistently over time and in a suitable range of contexts.

The candidate must provide evidence that they can:

prepare landscape project documentation

develop and cost a bill of quantities

develop a schedule of works

organise and manage the works program and works team

identify sub-contracted work and program

manage sub-contractors

identify, negotiate and implement variations to the contract

identify and rectify non-conforming elements to the contract

liaise with clients

# Knowledge Evidence

The candidate must demonstrate knowledge of:

the principles and practices of managing landscape projects

project management principles

public liability and legal responsibilities

regulations having possible bearing on landscape projects

the environmental implications of a landscape project

types of landscape machinery and equipment

# Assessment Conditions

Assessors must satisfy current standards for RTOs.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72