# AHCNAR402 Plan the implementation of revegetation works

Release: 1

AHCNAR402 Plan the implementation of revegetation works

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Application

This unit of competency describes the skills and knowledge required to plan the implementation of revegetation works.

This unit applies to supervisors of revegetation programs who supervise others and provide and communicate solutions to a range of predictable and sometimes unpredictable problems.

No occupational licensing, legislative or certification requirements are known to apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Natural Area Restoration (NAR)

# Elements and Performance Criteria

| Element | Performance criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Carry out preliminary planning activities for revegetation works | 1.1 Confirm client preferences and contract requirements including the scope of the work for the revegetation project 1.2 Identify statutory obligations and site responsibilities that may affect the implementation of works 1.3 Conduct an initial site visit to verify the biophysical and other factors of the project area including environmental considerations and historical modifications 1.4 Identify work health and safety obligations, assess hazards and develop controls 1.5 Verify the availability, quantity and costs of plants and other materials listed in the project schedules |
| 2. Prepare a staged plan of work | 2.1 Identify, cost and confirm availability of materials, tools and equipment required for revegetation procedures and ongoing maintenance of the site 2.2 Investigate site access and establishment issues 2.3 Prepare a program of works which incorporates a plan to minimise environmental impacts of works and work health and safety practices 2.4 Develop timelines for site establishment, the establishment period and maintenance of works 2.5 Incorporate seasonal factors and impacts in the staging strategy 2.6 Include special project works related to habitat resource development and enhancement in the implementation plan, where required 2.7 Document the staged implementation plan |

# Foundation Skills

Foundation Skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

# Unit Mapping Information

This unit is equivalent to AHCNAR402A Plan the implementation of revegetation works.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72