# AHCNAR504 Manage natural area restoration programs

Release: 1

AHCNAR504 Manage natural area restoration programs

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Application

This unit of competency describes the skills and knowledge required to manage natural area restoration programs.

This unit applies restoration managers who provide and communicate solutions to a range of predictable and sometimes unpredictable problems.

No occupational licensing, legislative or certification requirements are known to apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Natural Area Restoration (NAR)

# Elements and Performance Criteria

| Element | Performance criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Inspect and assess site for restoration | 1.1 Prepare a vegetation assessment report 1.2 Determine site conditions, level of degradation and restoration potential 1.3 Assess threats to existing ecosystem, flora, fauna and property from proposed restoration works 1.4 Assess range of likely operating conditions, hazards and difficult or sensitive environments for potential impact on restoration works |
| 2. Plan natural area restoration program | 2.1 Prepare plans and specifications according to program or management aims and objectives 2.2 Select restoration techniques to meet management plans 2.3 Outline staging strategy for works 2.4 Plan protective structures to ensure compliance with work health and safety requirements 2.5 Select or recruit appropriately skilled personnel 2.6 Obtain appropriate permits, licenses and authorisations required for program 2.7 Source equipment and materials for restoration work 2.8 Transport equipment and personnel to restoration sites |
| 3. Monitor natural area restoration works | 3.1 Check site is prepared according to specifications 3.2 Check plant materials, machinery and equipment comply with natural area restoration plan 3.3 Monitor natural area restoration works for quality and progression against plan 3.4 Monitor work to ensure remedial action is undertaken as required 3.5 Manage workers to ensure work is carried out in accordance with work health and safety legislation |
| 4. Review natural area restoration programs | 4.1 Monitor site to ensure compliance with maintenance program and specifications 4.2 Assess site to determine restoration works are consistent with management plans 4.3 Report changes to restoration techniques for adoption in future works |

# Foundation Skills

Foundation Skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

# Unit Mapping Information

This unit is equivalent to AHCNAR504A Manage natural area restoration programs.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCNAR504 Manage natural area restoration programs

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Performance Evidence

The candidate must be assessed on their ability to integrate and apply the performance requirements of this unit in a workplace setting. Performance must be demonstrated consistently over time and in a suitable range of contexts.

The candidate must provide evidence that they can:

manage a natural area restoration program

carry out a detailed site assessment for restoration

select appropriate vegetation restoration techniques for the program

plan a natural area restoration program effectively

ensure program complies with relevant legislative and program requirements

calculate staff and resources required

supervise staff to carry out natural area restoration works according to the program

review natural area restoration program against issues identified in the management plan for the area

monitor staff to ensure work health and safety policies and procedures are followed

# Knowledge Evidence

The candidate must demonstrate knowledge of:

plant species and community recognition

natural regeneration potential and limits

ecological restoration theory and techniques

factors affecting the timing and method of plant establishment

identification of plant and animal threats to treated areas

principles and methods relating to the prevention and control of pests and diseases

safety requirements when handling and using hazardous goods

soils and nutrients, plant selection and culture

calculations for materials

legislative requirements

preparation of plans and specifications

# Assessment Conditions

Assessors must satisfy current standards for RTOs.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72