# AHCNAR505 Plan river restoration works

Release: 1

AHCNAR505 Plan river restoration works

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Application

This unit of competency describes the skills and knowledge required to prepare a detailed plan for river restoration works, in consultation with the client and relevant consent authorities.

This unit applies to restoration and rehabilitation project managers who take responsibility for their own work and provide and communicate solutions to a range of predictable and sometimes unpredictable problems.

No occupational licensing, legislative or certification requirements are known to apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Natural Area Restoration (NAR)

# Elements and Performance Criteria

| Element | Performance criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish client need | 1.1 Confirm client expectations 1.2 Explain current impacting legislation and policies 1.3 Discuss possible strategies and confirm the best option |
| 2. Develop the strategy to utilise river restoration works | 2.1 Check maps and titles to determine property ownership and boundaries 2.2 Determine profiles of river sections from photographs 2.3 Develop erosion and sediment control measures consistent with industry principles and selection criteria 2.4 Develop fauna habitats following industry recommendations 2.5 Ensure plants used in project comply with industry guidelines 2.6 Establish and document restoration strategies with the client and relevant consent authority |
| 3. Prepare a detailed river restoration works plan | 3.1 Check selection criteria for earthwork structures or measures against industry guidelines and legislative requirements 3.2 Check habitat enhancement strategies against industry guidelines 3.3 Prepare plan according to industry best practice and the requirements for submission to the relevant consent authority |

# Foundation Skills

Foundation Skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

# Unit Mapping Information

This unit is equivalent to AHCNAR505A Plan river restoration works.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCNAR505 Plan river restoration works

# Modification History

| Release | TP Version | Comment |
| --- | --- | --- |
| 1 | AHCv1.0 | Initial release |

# Performance Evidence

The candidate must be assessed on their ability to integrate and apply the performance requirements of this unit in a workplace setting. Performance must be demonstrated consistently over time and in a suitable range of contexts.

The candidate must provide evidence that they can:

check client expectations for restoration strategies for compliance and discuss issues with client

plan river restoration works according to client, environmental and legislative requirements

develop erosion and sediment control measures

follow industry guidelines to establish fauna habitat and vegetation species

document the strategy for submission to the relevant consent authority

prepare a detailed works plan

# Knowledge Evidence

The candidate must demonstrate knowledge of:

relevant environmental protection, planning and groundwater legislation

river restoration techniques and processes

erosion and sediment control techniques

planning procedure for erosion and sediment control

erosion control and design principles and factors including:

soils and soil formation

levels and levelling

earthmoving principles

total catchment issues

managing peak water flows

subsurface and surface drainage principles and systems

restoration principles and techniques

legal requirements related to permits

environmental issues

relevant legislation and regulations relating to soil and water degradation issues

# Assessment Conditions

Assessors must satisfy current standards for RTOs.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72