# AHCPER517 Plan and supervise the implementation of permaculture project works

Release: 1

AHCPER517 Plan and supervise the implementation of permaculture project works

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Application

This unit of competency describes the skills and knowledge required to scope, plan and implement a permaculture project, including identifying and preparing site health and safety procedures, scoping and planning the equipment and materials required, scheduling and sequencing the work, organising and supervising project works, and monitoring quality for a permaculture project.

The unit applies to individuals who analyse information and exercise judgement to complete a range of advanced skilled activities and demonstrate deep knowledge in a specific technical area. They take accountability for the work of others and analyse, design and communicate solutions to a range of complex problems.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Permaculture (PER)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for permaculture project works | 1.1 Confirm and verify client preferences and contract requirements for project 1.2 Determine scope of works 1.3 Identify specific statutory obligations 1.4 Inspect site and verify site conditions and characteristics against permaculture project plan 1.5 Investigate, assess and resolve technical challenges identified from site visit 1.6 Review scope of works and contract requirements according to permaculture and organic principles 1.7 Prepare site-specific procedures for health and safety and environmental hazards according to workplace procedures and statutory obligations |
| 2. Investigate resource issues associated with works | 2.1 Verify availability, quantity and costs of materials specified in project plan and schedules 2.2 Identify and cost material resources, tools and equipment required for works 2.3 Confirm availability with suppliers, contractors and stakeholders 2.4 Confirm site access and establishment issues and plan for environmental impact |
| 3. Prepare a project works plan | 3.1 Prepare a statement of works for project 3.2 Prepare a safety plan for project work 3.3 Specify tools and materials and their source for required project works 3.4 Prepare a staged sequential program of works according to scheduled timelines 3.5 Prepare specifications for project resources and works outcomes 3.6 Verify program of works complies with industry standards and practices 3.7 Determine the establishment and maintenance periods for works 3.8 Incorporate seasonal factors and impact in staging strategy 3.9 Develop and prepare a works plan according to workplace and industry standards |
| 4. Implement project works plan | 4.1 Supervise project work activity 4.2 Coordinate delivery of materials and equipment according to workplace procedures 4.3 Assemble and brief site-specific human resources 4.4 Undertake health and safety briefings according to project health and safety plan 4.5 Implement project works according to sequence, scheduled timelines and specifications 4.6 Monitor, verify and resolve quality issues for substandard works 4.7 Resolve substandard work according to project plan and workplace procedures 4.8 Monitor and resolve environmental impact of project works according to project plan and environmental procedures |
| 5. Inspect and finalise completed project works | 5.1 Inspect and assess works against project outcomes and specifications with client 5.2 Resolve substandard work identified during works inspection 5.3 Confirm completion of works with client 5.4 Close project according to workplace procedures |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Writing | Develop plans and procedural texts for permaculture activities using clear and industry specific language in order to convey explicit information, requirements and recommendations Prepare documentation that expresses ideas, explores complex issues and is constructed logically, succinctly and accurately |
| Oral communication | Establish and maintain complex and effective communications during negotiations, discussion and confirmation of works with stakeholders, demonstrating a depth of understanding of complex oral texts |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCPER517 Plan and supervise the implementation of permaculture project works | AHCPER505 Plan and supervise the implementation of permaculture project works | Changes to Application for clarity Split Element and reviewed sequencing of Performance Criteria for clarity Changes to Performance Evidence, Knowledge Evidence and Assessment Conditions for clarity Addition of Foundation Skills | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72