# Assessment Requirements for AHCSAW503 Plan conservation earthworks

Release: 2

Assessment Requirements for AHCSAW503 Plan conservation earthworks

# Modification History

| Release | Comments |
| --- | --- |
| Release 2 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 6.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has produced at least one plan of conservation earthworks that conforms with the following:

meets client needs

conforms to industry standards

complies with legislation and policy requirements.

There must also be evidence that the individual has:

consulted and negotiated with client for needs, agreements and approvals

investigated site using:

surveys

aerial photographs

maps

explained to landholder the impact of legislation and policies on project

developed a strategy to protect natural areas and utilise earthworks according to industry principles and regulatory requirements

prepared detailed project costing according to client budget

prepared detailed works plans and communicated design requirements to designer.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

environmental, planning, groundwater, heritage and cultural legislation, and the impact on development sites and conservation earthworks planning

environmental, planning and earthwork construction standards and codes of practice relevant to planning conservation earthworks projects

earthwork structures used for managing the movement of water

principles of erosion control and design for conservation earthworks

ecology protection and principles of rehabilitation on conservation sites

soils and soil formation and the properties of soils for earthworks and erosion control

determining levels and levelling on sites

accessing plans and checking titles

principles of earthmoving to manage water flow, and the equipment used to achieve it

total catchment issues related to erosion and land degradation

land use practices that contribute to erosion, and land development strategies to help mitigate erosion

earthworks and erosion control and their potential impact on environment

estimating and calculating peak water flows and methods to manage peak flows

sub-surface and surface water interactions and the drainage principles and systems used in design

simulation systems and techniques for demonstrating design outcomes and their limitations.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated on a landholder site or in an environment that accurately represents workplace conditions

resources, equipment and materials:

digital technology with planning and design tools and resources

specifications:

workplace policies, procedures and processes for planning and design

site land use, maps, plans and titles

legislation, regulations and industry codes of practice for addressing land degradation

relationships:

landholder.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72