# AHCWRK317 Coordinate work site activities

Release: 1

AHCWRK317 Coordinate work site activities

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Application

This unit of competency describes the skills and knowledge required to coordinate work site activities for small-scale projects.

The unit applies to individuals who coordinate work site activities under broad direction, and take responsibility for their own work.

All work must be carried out to comply with workplace procedures, health and safety in the workplace requirements, legislative and regulatory requirements and sustainability practices.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Work (WRK)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for work site activities | 1.1 Confirm work requirements with supervisor 1.2 Identify personnel, equipment and material resource requirements according to the scope of the project and supervisor instructions 1.3 Identify and document the order of activities and time allocation, and present to the supervisor for verification 1.4 Identify the environmental implications of the proposed work site activities, assess the likely outcomes and report to supervisor 1.5 Identify potential hazards and risks, and implement safe working practices to manage risks 1.6 Select, fit, use and maintain personal protective equipment (PPE) applicable to the task |
| 2. Organise resources | 2.1 Confirm with supervisor that purchase of materials and hire of equipment and machinery where required has been authorised 2.2 Confirm with supervisor that external agency permits have been arranged 2.3 Confirm with supervisor that neighbours and affected parties of works to be undertaken have been notified as necessary 2.4 Assist with delivery of materials, equipment and machinery to designated site 2.5 Organise personnel to be on site where required |
| 3. Coordinate and report on activities | 3.1 Coordinate all resources to suit the scope of the project and order of activities 3.2 Direct personnel in activities for each period of work 3.3 Monitor and document personnel, activities, timelines and resource usage 3.4 Identify contingency situations, and report to the supervisor and take corrective actions as required 3.5 Write a simple project report to inform management of work site activities undertaken and completed |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Writing | Use clear language, accurate industry terminology and logical structure to prepare simple project reports |
| Oral communication | Use clear language with supervisor to confirm purpose and scope of work site activity |
| Numeracy | Calculate and record activity costs and material and resource requirements |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCWRK317 Coordinate work site activities | AHCWRK305 Coordinate work site activities | Minor changes to application Minor changes to performance criteria Foundation skills added Major and minor edits to performance and knowledge evidence and assessment conditions | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCWRK317 Coordinate work site activities

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has coordinated work site activities on at least one occasion and has:

communicated with personnel at all levels

read and interpreted documentation associated with work site activities

prepared and planned worksite activities

scheduled activities and allocated tasks and responsibilities

recognised and reported workplace health and safety hazards and used safe work practices

applied workplace health and safety requirements, including fitted and used personal protective equipment (PPE)

coordinated a team to achieve optimum performance

monitored activities and recorded costs and production levels

documented results clearly and concisely.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

the range, use and availability of materials, equipment and machinery that may be required for the project

work schedule programming

environmental awareness associated with undertaking project works to ensure the impact on the environment is minimal

workplace requirements applicable to health and safety in the workplace for coordinating work site activities

responsibilities and requirements for obtaining external agency permits where required

possible causes of disruption to work activities and their effect on quality and time schedules.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

a workplace setting or an environment that accurately represents workplace conditions

resources, equipment and materials:

tools, equipment and material applicable to work site activity

PPE applicable to coordinating worksite activities

specifications:

workplace health and safety legislation, regulations, codes of practice and workplace procedures relevant to coordinating work site activities

relationships:

work site personnel and supervisor.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72