# AHCWRK521 Plan, implement and review a quality assurance program

Release: 1

AHCWRK521 Plan, implement and review a quality assurance program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Application

This unit of competency describes the skills and knowledge required to determine workplace quality assurance (QA) objectives, and plan, implement and review a QA program.

The unit applies to individuals who apply specialised skills and knowledge to the planning, implementing and reviewing of a QA program, take personal responsibility and exercise autonomy in undertaking complex work. They analyse and synthesise information, and analyse, design and communicate solutions to sometimes complex problems.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Work (WRK)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Determine QA objectives for the workplace | 1.1 Assess future market requirements for quality assured products 1.2 Identify relevant QA programs and costs 1.3 Assess strategic benefits of a QA program |
| 2. Plan the QA program and develop implementation strategies | 2.1 Define product quality standards 2.2 Audit current status of products and operations 2.3 Evaluate and cost industry QA programs 2.4 Select QA program based on a cost benefit analysis 2.5 Document required processes and practices in the QA program manual and prepare an implementation plan |
| 3. Implement the QA program | 3.1 Document instructions defining task and process requirements 3.2 Introduce or consult on changes to processes and practices 3.3 Implement contractor and staff training 3.4 Establish processes to monitor and verify product quality 3.5 Introduce recording systems 3.6 Validate operating instructions under conditions to verify their suitability 3.7 Analyse problems and issues 3.8 Undertake corrective and preventative actions to resolve problems and issues 3.9 Conduct system analysis |
| 4. Review the QA program | 4.1 Establish reporting formats 4.2 Implement mechanisms for gaining feedback information 4.3 Prepare for QA audit |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Reading | Identify and interpret information regarding operating instructions |
| Oral communication | Initiate discussions with contractors and work colleagues, using clear language to communicate QA program requirements |
| Numeracy | Calculate and document costs of implemented strategy |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| AHCWRK521 Plan, implement and review a quality assurance program | AHCWRK512 Plan, implement and review a quality assurance program | Minor changes to application Major and minor changes to performance criteria and foundation skills Major and minor edits to performance and knowledge evidence and assessment conditions | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72

Assessment Requirements for AHCWRK521 Plan, implement and review a quality assurance program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with AHC Agriculture, Horticulture and Conservation and Land Management Training Package Version 9.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has planned, implemented and reviewed at least one quality assurance (QA) program and has:

determined QA objectives for the workplace

assessed and selected a QA program using a cost benefit analysis

documented QA processes, practices and instructions

implemented, monitored, validated and reviewed QA processes and the QA program

maintained required records to support the QA program.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

market projections and customer requirements

organisational objectives

workplace culture and values

cost and benefit of QA implementation

quality standards

audit processes

leadership and administrative skills, including change management

human resources induction practices

human resources performance monitoring practices

QA recording procedures

system analysis.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

a workplace setting or an environment that accurately represents workplace conditions

resources, equipment and materials:

operating instructions relevant to QA program

specifications:

codes of practice relevant to quality

relationships:

managers, staff and contractors.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c6399549-9c62-4a5e-bf1a-524b2322cf72