# AHCPMG405A Implement pest management action plans

Release: 1

AHCPMG405A Implement pest management action plans

# Modification History

Not Applicable

# Unit Descriptor

| Unit descriptor | This unit covers implementing pest management actions plans and defines the standard required to: schedule activities with milestones aligned to the target pests and the local land management and production cycles; estimate equipment, pesticides and labour required to complete the work; brief and supervise employees or contractors and consult with stakeholders; coordinate contingency management activities to minimise the damage caused by accidents or spillage; report progress in relation to the pest management action plan. |
| --- | --- |

# Application of the Unit

| Application of the unit | This unit applies to pest management planning at a local level and is likely to be undertaken independently, with reference to specialist advice. |
| --- | --- |

# Licensing/Regulatory Information

Not Applicable

# Pre-Requisites

| Prerequisite units |  |  |
| --- | --- | --- |

# Employability Skills Information

| Employability skills | This unit contains employability skills. |
| --- | --- |

# Elements and Performance Criteria Pre-Content

Not Applicable

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| 1. Schedule pest management activities | 1.1. Activities identified in the action plan are scheduled within the monthly, weekly or daily work plans. 1.2. Work time is allocated to complete the activities in accordance with the requirements of the action plan, and within realistic expectations. 1.3. Employees or contracted personnel with relevant skills and competency are allocated for the completion of required activities. 1.4. Plant, machinery, equipment and materials required to complete required activities are procured for the time the activities are to be carried out. 1.5. Relevant stakeholders are consulted regarding the scheduling of activities. 1.6. Relevant Occupational Health and Safety (OHS) standards and other Federal, State and local legislation&regulations are applied in the allocation and procurement of human and physical resources. 1.7. Milestones are aligned to critical control points in the target pests' life cycle, behaviour patterns and the local land management and production activity cycles. 1.8. Measurable performance criteria for objectives at each milestone are determined. 1.9. Activities required to achieve objectives by proposed deadlines are listed in consultation with local land users. 1.10. Activities are selected and scheduled to comply with the pest management strategy, in consideration of community attitudes, and in accordance with relevant statutory and regulatory requirements. 1.11. Monitoring and measurement activities are selected and scheduled to comply with the vertebrate pest management strategy and in accordance with relevant statutory and regulatory requirements. |
| 2. Estimate resources required to complete the required activities | 2.1. Personnel required to carry out activities are estimated. 2.2. Plant and machinery required to carry out activities are estimated. 2.3. Materials required to carry out activities are estimated. 2.4. Personnel, plant, machinery and materials are sourced and costed in consultation with other stakeholders. |
| 3. Brief employees or contracted personnel regarding the pest management activities | 3.1. Employees or contracted personnel are informed of the requirements of the pest management plan and action plan. 3.2. Employees or contracted personnel are informed of land owner/manager expectations and reporting and recording requirements. 3.3. Employees or contracted personnel are advised of OHS standards and other statutory and regulatory requirements to be applied in carrying out the required activities. |
| 4. Supervise employees or contracted personnel in carrying out the pest management activities | 4.1. Plant, machinery and equipment are checked for serviceability in accordance with manufacturer's specifications and statutory and regulatory requirements. 4.2. Materials are checked for compliance with OHS standards and other statutory and regulatory requirements. 4.3. Personal protective equipment and clothing used or worn by employees or contracted personnel are checked for compliance with OHS standards and other statutory and regulatory requirements. 4.4. Procedures and skills applied by employees and contracted personnel are monitored for compliance with OHS standards and other statutory and regulatory requirements. 4.5. Feedback, advice and coaching are provided to employees and contracted personnel as required to improve or correct procedures and skills. |
| 5. Coordinate contingency management activities | 5.1. First aid procedures are initiated and coordinated in response to accident or injury to employees or contracted personnel. 5.2. Relevant authorities are notified and arrangements made in the event of the need for rescue of injured employees or contracted personnel. 5.3. Activities that are not carried out due to accidents, injury, other incidents or unfavourable conditions are rescheduled within the monthly, weekly or daily work plans. |
| 6. Report progress in relation to pest management action plan | 6.2 Reports and records are compiled and documented in accordance with employer or organisational requirements and statutory and regulatory requirements. |

# Required Skills and Knowledge

REQUIRED SKILLS AND KNOWLEDGE

This section describes the skills and knowledge required for this unit.

Required skills

plan and manage resources and time organise the work of others identify hazards and control risks use literacy skills to read, interpret and follow organisational policies and procedures, develop sequenced written instructions, record accurately and legibly information collected and select and apply procedures to a range of tasks use oral communication skills/language competence to fulfil the job role as specified by the organisation including questioning, active listening, asking for clarification, negotiating solutions and responding to a range of views use numeracy skills to estimate, calculate and record routine and more complex workplace measures and data use interpersonal skills to work with others and relate to people from a range of cultural, social and religious backgrounds and with a range of physical and mental abilities.

Required knowledge

OHS, environmental and pesticides legislation, codes of practice and enterprise procedures pest control methods and techniques integrated pest management pest biology social and environmental issues contingency management principles first aid and rescue procedures ecological systems sustainable production systems.

# Evidence Guide

| EVIDENCE GUIDE |  |
| --- | --- |
| The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required skills and knowledge, range statement and the Assessment Guidelines for the Training Package. |  |
| Overview of assessment |  |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | The evidence required to demonstrate competency in this unit must be relevant to workplace operations and satisfy holistically all of the requirements of the performance criteria and required skills and knowledge and include achievement of the following: schedule activities with milestones aligned to the target pests and the local land management and production cycles estimate equipment, pesticides and labour required to complete the work brief and supervise employees or contractors and consult with stakeholders coordinate contingency management activities to minimise the damage caused by accidents or spillage report progress in relation to the pest management action plan. |
| Context of and specific resources for assessment | Competency requires the application of work practices under work conditions. Selection and use of resources for some worksites may differ due to the regional or enterprise circumstances. |

# Range Statement

| RANGE STATEMENT |  |
| --- | --- |
| The range statement relates to the unit of competency as a whole. |  |
| Pest may include: | weeds and vertebrate pests. |

# Unit Sector(s)

| Unit sector | Pest management |
| --- | --- |

# Co-requisite units

| Co-requisite units |  |  |
| --- | --- | --- |

# Competency field

| Competency field |  |
| --- | --- |