# BSBMGT517 Manage operational plan

Release: 1

BSBMGT517 Manage operational plan

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to develop and monitor implementation of the operational plan to provide efficient and effective workplace practices within the organisation’s productivity and profitability plans.

Management at a strategic level requires systems and procedures to be developed and implemented to facilitate the organisation’s operational plan.

This unit applies to individuals who manage the work of others and operate within the parameters of a broader strategic and/or business plan.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Management and Leadership – Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Develop operational plan | 1.1 Research, analyse and document resource requirements and develop an operational plan in consultation with relevant personnel, colleagues and specialist resource managers 1.2 Develop and/or implement consultation processes as an integral part of the operational planning process 1.3 Ensure the operational plan includes key performance indicators to measure organisational performance 1.4 Develop and implement contingency plans for the operational plan 1.5 Ensure the development and presentation of proposals for resource requirements is supported by a variety of information sources and seek specialist advice as required 1.6 Obtain approval for the plan from relevant parties and explain the plan to relevant work teams |
| 2. Plan and manage resource acquisition | 2.1 Develop and implement strategies to ensure that employees are recruited and/or inducted within the organisation’s human resources management policies, practices and procedures 2.2 Develop and implement strategies to ensure that physical resources and services are acquired in accordance with the organisation’s policies, practices and procedures 2.3 Recognise and incorporate requirements for intellectual property rights and responsibilities in recruitment and acquisition of resources and services |
| 3. Monitor and review operational performance | 3.1 Develop, monitor and review performance systems and processes to assess progress in achieving profit and productivity plans and targets 3.2 Analyse and interpret budget and actual financial information to monitor and review profit and productivity performance 3.3 Identify areas of under-performance, recommend solutions and take prompt action to rectify the situation 3.4 Plan and implement systems to ensure that mentoring and coaching are provided to support individuals and teams to effectively, economically and safely use resources 3.5 Negotiate recommendations for variations to operational plans and gain approval from designated persons/groups 3.6 Develop and implement systems to ensure that procedures and records associated with documenting performance are managed in accordance with organisational requirements |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 1.5, 2.1, 2.2, 3.1, 3.2, 3.3, 3.4, 3.6 | Identifies and extracts relevant information from a range of complex texts Gathers, interprets and analyses workplace documentation to determine requirements for the operational plan |
| Writing | 1.1-1.5, 2.1, 2.2, 3.1-3.6 | Develops and documents a range of detailed texts relating to the management of an operational plan according to organisational requirements Ensures the vocabulary, grammatical structures and conventions are appropriate for the context and target audience |
| Oral Communication | 1.1, 1.2, 1.5, 1.6, 3.4, 3.5 | Presents information to a range of audiences using appropriate register, vocabulary and paralinguistic features Listens and comprehends information from a variety of spoken exchanges with clients, co-workers and other stakeholders Confirms understanding through questioning and active listening |
| Numeracy | 1.1, 1.3, 1.4, 3.1-3.4 | Selects and uses mathematical problem-solving strategies to organise resource requirements, performance benchmarks and financial viability of the operational plan |
| Navigate the world of work | 2.1, 2.2, 3.4, 3.6 | Monitors adherence to organisational policies, procedures and considers own role in terms of its contribution to broader goals of the work environment Appreciates the implications of legal responsibilities with specific reference to health and safety |
| Interact with others | 1.1, 1.2, 1.5, 1.6, 3.5 | Identifies and uses appropriate conventions and protocols when communicating with colleagues and external stakeholders Collaborates with others to achieve joint outcomes, playing an active role in facilitating effective group interaction, influencing direction and taking a leadership role on occasion |
| Get the work done | 1.1-1.5, 2.1, 2.2, 3.1, 3.3, 3.4, 3.6 | Takes responsibility for developing and implementing systems and processes to achieve organisational objectives, seeking advice, feedback and support as required to assist in the development and planning phase Sequences and schedules complex activities, monitors implementation, and manages relevant communication Uses systematic analytical processes to aid decision making, identify potential problems and generate contingency plans or solutions |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBMGT517 Manage operational plan | BSBMGT515A Manage operational plan | Updated to meet Standards for Training Packages. Edits to clarify intent of Performance Criteria. Additional performance criterion and evidence for intellectual property. | No equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBMGT517 Manage operational plan

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

develop and implement an operational plan using a variety of information sources and consultation (including using specialist advice if required) which includes:

resource requirements

key performance indicators

monitoring processes

contingency plans

communicate effectively with relevant stakeholders to explain the plan and supporting information, seek approvals, negotiate variations and engage work teams

develop and implement strategies to achieve the operational plan within the organisation’s policies, practices and procedures including:

recruiting, inducting and developing personnel

acquiring physical resources and services

protecting intellectual property

making variations to the plan

monitoring and documenting performance.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

describe models and methods for operational plans

explain the role of an operational plan in achieving the organisation’s objectives

explain budgeting processes

list alternative approaches to developing key performance indicators to meet business objectives

outline the legislative and regulatory context relevant to the operational plan of the organisation

outline the organisation’s policies, practices and procedures that directly relate to the operational plan.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership field of work and include access to:

relevant legislation and regulations

workplace documentation and resources

case studies and, where possible, real situations

interaction with others.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10