# Assessment Requirements for BSBOPS501 Manage business resources

Release: 1

Assessment Requirements for BSBOPS501 Manage business resources

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

develop, implement and review at least three resource plans.

In the course of the above, the candidate must:

consult with stakeholders and analyse information to determine the nature and level of resources required to achieve business objectives

plan for, acquire and allocate the resources, incorporating strategies to maximise efficiency and manage risk

develop and implement systems to:

incorporate efficient use of resources into work practices

monitor resource use against budgets and business objectives

prepare a report that indicates the level of performance achieved and any adjustments needed to achieve service and product delivery standards.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

legislative and regulatory context of the organisation in relation to managing resources

contents of resource plans including:

acquisition and allocation of resources

timelines and the relationship to business strategies

contingency plans and processes

costs and budgets

resource acquisition processes

managing finance, including project budgets

resource allocation review procedures

objectives of business unit

typical risks associated with managing business resources and risk management strategies

procedures for risk management, including requirements for the consideration of potential changes in government priorities

key elements and sources of information required to monitor usage of:

physical resources

human resources.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

relevant legislation, regulations, standards and codes

workplace documentation and resources.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10