# BSBPMG414 Apply project information management and communications techniques

Release: 1

BSBPMG414 Apply project information management and communications techniques

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to provide a critical link between people, ideas and information at all stages in the project life cycle. It involves assisting the project team to plan communications, communicating information related to the project, and reviewing communications.

It applies to individuals who are project practitioners working in a project support role.

No licensing, legislative, regulatory or certification requirements apply to this unit at the time of publication.

# Unit Sector

Management and Leadership – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Contribute to communications planning | 1.1 Identify, source and contribute relevant information requirements to initial project documentation 1.2 Contribute to developing and implementing the project communications plan and communications networks |
| 2. Conduct information-management activities | 2.1 Act on and process project information according to agreed procedures as directed, to aid decision-making processes throughout project life cycle 2.2 Maintain information to ensure data is secure and auditable |
| 3. Communicate project information | 3.1 Communicate with clients and other stakeholders during project using agreed networks, processes and procedures to ensure flow of necessary information 3.2 Ensure reports are prepared and released according to authorisation, or produced for release by others 3.3 Seek information and advice from appropriate project authorities as required |
| 4. Contribute to assessing effectiveness of communication | 4.1 Assist in ongoing review of project outcomes to determine effectiveness of communications-management activities 4.2 Report communications-management issues and responses to higher project authorities for application of lessons learned to future projects |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1 | Interprets textual information from a range of sources and determines how content may be applied |
| Writing | 1.2, 2.2, 3.1, 3.2, 4.2 | Develops plans and reports using structure and vocabulary appropriate to audience, context and purpose Maintains records according to organisational requirements |
| Oral Communication | 1.2, 3.1, 3.3, 4.2 | Participates in a verbal exchanges using clear language and appropriate non-verbal features to provide and seek information Uses active listening and questioning techniques to elicit views and opinions of others |
| Interact with others | 1.2, 3.1, 3.3, 4.2 | Recognises importance of taking audience, purpose and contextual factors into account when making decisions about what to communicate, with whom, why and how Collaborates and cooperates with others to achieve shared goals |
| Get the work done | 1.1, 2.1, 2.2, 3.1, 3.2, 4.1 | Sequences and schedules required tasks, monitors implementation and manages relevant communication Reflects on outcomes to identify opportunities for future improvements Manages information storage, retrieval and sharing, according to security requirements |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBPMG414 Apply project information management and communications techniques | BSBPMG414A Apply project information management and communications techniques | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG414 Apply project information management and communications techniques

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

lead an effective team in planning and implementing all necessary communications for a workplace project

evaluate and review project communication outcomes and make recommendations for future improvements.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

summarise models and methods of communications management in context of project life cycle and other project management functions

explain importance of managing risk by treating information securely

outline methods of reviewing outcomes

identify organisational policies and procedures relevant to this role in a specific context.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access to:

examples of project management documentation for communications-management purposes

documentation about project team involvement in communications activities

case studies and, where possible, real situations

interaction with others.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10