# Assessment Requirements for BSBPMG426 Apply project risk management techniques

Release: 1

Assessment Requirements for BSBPMG426 Apply project risk management techniques

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

apply project risk management techniques during at least two different projects.

In the course of the above, the candidate must:

assist project manager in identifying and prioritising potential risks and developing risk-management strategies, plans and reporting mechanisms

apply, monitor and review risk-control measures, including contingency measures to mitigate risks

evaluate, review and report on risk-management processes and make recommendations for future improvements.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

risk-analysis methods, techniques and tools, including:

risk management strategies, plans and approaches

risk-reporting mechanisms for projects

collection methods for project risk records and other information according to organisational policies and procedures

risk-contingency measures.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

project management documentation for risk management

workplace risk management policies and procedures.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10