# BSBPMG430 Undertake project work

Release: 1

BSBPMG430 Undertake project work

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Application

This unit describes the skills and knowledge required to undertake a minor project or a section of a larger project. It covers developing a project plan, administering and monitoring the project, finalising the project and reviewing the project to identify lessons learned for application to future projects.

The unit applies to individuals who play a significant role in ensuring a project meets timelines, quality standards, budgetary limits and other requirements set for the project.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Business Competence – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish project parameters | 1.1 Identify project scope 1.2 Define project stakeholders 1.3 Seek clarification from delegating authority of issues related to project and project parameters 1.4 Identify responsibilities of relevant stakeholders and reporting requirements 1.5 Clarify relationship of project to other projects and to the objectives of the organisation 1.6 Identify availability and access of resources for undertaking the project |
| 2. Develop project plan | 2.1 Identify risks and develop a risk management plan for project, including Work Health and Safety (WHS) 2.2 Develop project budget and timeframe and seek approval from relevant stakeholders 2.3 Consult team members and apply their views in planning the project 2.4 Identify and access appropriate project management tools 2.5 Develop project plan according to project parameters and deliverables 2.6 Finalise project plan and gain necessary approvals to commence project according to documented plan |
| 3. Administer and monitor project | 3.1 Communicate to project team members their responsibilities and project requirements 3.2 Establish and maintain required recordkeeping systems throughout the project 3.3 Implement and monitor plans for managing the project 3.4 Undertake risk management as required |
| 4. Finalise and review project | 4.1 Complete financial recordkeeping associated with project and confirm according to agreed budget 4.2 Complete project documentation and obtain sign-offs for concluding project 4.3 Review project outcomes and processes against the project scope and plan 4.4 Document feedback and suggested improvements |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| SKILL | DESCRIPTION |
| --- | --- |
| Reading | Organises, evaluates and critiques ideas and information from a range of complex texts |
| Writing | Develops plans, reports and recommendations using vocabulary, structure and conventions appropriate to text Establishes and maintains records according to organisational requirements |
| Numeracy | Uses formal and some informal, oral and written mathematical language and representation to prepare and communicate budgetary and financial information |
| Oral communication | Participates in verbal discussions using clear language and appropriate features to present or seek information Using listening and questioning skills to seek information and confirm understanding |
| Self-management | Identifies and responds to organisational and legislative/regulatory requirements |
| Teamwork | Selects and uses appropriate communication protocols and practices to ensure shared understanding of project roles and expectations Uses collaborative techniques to engage stakeholders in consultations and negotiations |
| Planning and organising | Develops and implements plans to manage projects that involve diverse stakeholders with potentially competing demands Systematically gathers and analyses all relevant information and evaluates options to make informed decisions Evaluates outcomes of decisions to identify opportunities for improvement |
| Technology | Uses digital technologies and applications to access, organise and share information |

# Unit Mapping Information

Supersedes and is equivalent to BSBPMG522 Undertake project work.

Supersedes but is not equivalent to BSBADM407 Administer projects.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG430 Undertake project work

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

undertake project work on a minor project or a section of a larger project.

In the course of the above, the candidate must:

confirm the quality of project outcomes according to expectations of the organisation

consult and communicate with relevant stakeholders to generate input and engagement in planning, implementing and reviewing the project

provide support to team members to enable them to achieve deliverables and to transition them as appropriate at completion of the project.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

project management tools

types of documents and other sources of information commonly used in defining the parameters of a project

mission, goals, objectives and operations of the organisation

relevant legislation and regulations, including work health and safety (WHS) requirements, for project planning

project management processes according to policies and procedures of the organisation and including:

lines of authority and approvals

quality assurance

human resources

budgets and finance

risk management

recordkeeping

reporting.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

relevant legislation, regulations, standards and codes

workplace documentation and resources relevant to performance evidence.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10