# Assessment Requirements for BSBPMG511 Manage project scope

Release: 1

Assessment Requirements for BSBPMG511 Manage project scope

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

complete project authorisation activities

collaborate with stakeholders to produce a scope-management plan

implement scope-management plan according to procedures

review and document scope-management implementation and recommend improvements.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

identify components of a project scope-management plan

describe factors likely to impact the project scope

explain formal change-control processes

describe methods for measuring work outcomes and progress against plans

describe methods for segmenting and documenting a work breakdown structure

identify and describe problem areas likely to be encountered in scope management

explain procedures for reporting scope change

explain project life cycle and the significance of scope management

identify project management tools used for managing scope

outline roles and responsibilities of project manager in relation to project planning

identify types of project initiation documentation.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access to:

workplace documentation used to document and manage project scope

examples of feedback from project stakeholders regarding management of project scope

case studies and, where possible, real situations

Interaction with others.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10