# BSBPMG516 Manage project information and communication

Release: 1

BSBPMG516 Manage project information and communication

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to link people, ideas and information at all stages in the project life cycle. Project communication management ensures timely and appropriate generation, collection, dissemination, storage and disposal of project information through formal structures and processes.

It applies to individuals responsible for managing and leading a project in an organisation, business, or as a consultant.

No licensing, legislative, regulatory or certification requirements apply to this unit at the time of publication.

# Unit Sector

Management and Leadership – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan information and communication processes | 1.1 Identify, analyse and document information requirements, with input from stakeholders, as the basis for communication planning 1.2 Develop, within delegated authority, an agreed communication management plan to support achievement of project objectives 1.3 Establish and maintain a designated project-management information system to ensure quality, validity, timeliness and integrity of information and communication |
| 2. Implement project information and communication processes | 2.1 Manage generation, gathering, storage, retrieval, analysis and dissemination of information by project staff and stakeholders 2.2 Implement, modify, monitor and control designated information-validation processes to optimise quality and accuracy of data 2.3 Implement and maintain appropriate communication networks 2.4 Identify and resolve communication and information-management system issues |
| 3. Assess information and communication outcomes | 3.1 Finalise and archive records according to agreed project information ownership and control requirements 3.2.Review project outcomes to determine effectiveness of management information and communication processes and procedures 3.3 Identify and document lessons learned and recommended improvements for application in future projects |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1-1.3, 3.1, 3.2 | Interprets and analyses complex texts from a range of sources |
| Writing | 1.1-1.3, 2.1, 2.2, 3.1, 3.3 | Develops project documents using vocabulary, structure and conventions appropriate to text |
| Oral Communication | 1.1, 1.2 | Participates in verbal exchanges using clear language and appropriate non-verbal features Uses active listening and questioning to confirm understanding and agreement |
| Navigate the world of work | 1.2 | Understands responsibilities and boundaries of own role |
| Interact with others | 1.1, 1.2 | Actively identifies requirements of important communication exchanges, selecting appropriate channels, format and content to suit purpose and audience |
| Get the work done | 1.1-1.3, 2.1, 2.2, 2.3, 2.4, 3.2 | Sequences and schedules complex activities, monitors implementation and manages relevant communication Uses problem-solving techniques to analyse and resolve issues Evaluates outcomes of decisions to identify opportunities for improvement Uses digital tools to access, organise and analyse complex data |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBPMG516 Manage project information and communication | BSBPMG516A Manage project information and communication | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG516 Manage project information and communication

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

develop a communication management plan and an information system for a specific project

implement a project information system with a systematic approach to storage, searching, retrieval and archiving of relevant information

implement and maintain communication processes

review project outcomes and document suggestions for improvements to managing project information and communication for future projects.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

explain alternative communication methods and media and their application on various projects

identify effective project-management information systems and their various applications

explain methods used to evaluate information systems and communication processes.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access to:

project communication and information management documentation

examples of how communication was managed on projects

case studies and, where possible, real situations.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10