# BSBPMG518 Manage project procurement

Release: 2

BSBPMG518 Manage project procurement

# Modification History

| Release | Comments |
| --- | --- |
| Release 2 | This version first released with BSB Business Services Training Package Version 1.2. Version created to correct missing elements |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to undertake procurement in projects.

It applies to individuals responsible for managing and leading a project in an organisation, business, or as a consultant.

No licensing, legislative, regulatory or certification requirements apply to this unit at the time of publication.

# Unit Sector

Management and Leadership – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Determine procurement requirements | 1.1 Identify procurement requirements with input from stakeholders as basis for procurement planning 1.2 Establish and maintain, within delegated authority, agreed procurement management plan |
| 2. Establish agreed procurement processes | 2.1 Obtain information from suppliers capable of fulfilling procurement requirements 2.2 Determine or adopt established selection processes and selection criteria, and communicate to vendors to ensure transparency 2.3 Obtain relevant approvals for procurement processes to be used |
| 3. Conduct procurement activities | 3.1. Identify and act according to probity and project governance constraints 3.2. Communicate agreed proposals and/or specifications to prospective vendors to ensure clarity of understanding of project objectives 3.3. Solicit vendor responses according to proposal requirements 3.4. Evaluate responses and select preferred vendors according to current legal requirements and agreed selection criteria 3.5. Negotiate with preferred contractor or supplier, to agree on terms and conditions of supply |
| 4. Implement and monitor procurement | 4.1. Implement established procurement management plan and make modifications in line with agreed delegations 4.2. Review progress and manage agreed variations to ensure timely completion of tasks and resolution of conflict within the legal framework of the supply agreement 4.3. Identify and report procurement management issues and implement agreed remedial actions to ensure project objectives are met |
| 5. Manage procurement finalisation procedures | 5.1. Conduct finalisation activities to ensure vendor deliverables meet contracted requirements 5.2. Review project outcomes using available procurement records and information to determine effectiveness of procurement processes and procedures 5.3. Document lessons learned and recommended improvements for application to future projects |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 2.1, 3.1, 3.4, 4.1, 5.2 | Interprets, evaluates and critiques ideas and information from a range of complex texts |
| Writing | 1.2, 2.2, 2.3, 3.2, 3.4, 4.1, 4.2, 4.3, 5.2, 5.3 | Develops plans using vocabulary, structure and conventions appropriate to text Creates documents for internal and external use, using vocabulary and structure suitable for audience and context Drafts requests for approvals using organisational formats |
| Oral Communication | 1.1, 2.1, 2.2, 2.3, 3.2, 3.5, 4.2 | Participates in verbal exchanges using clear language to seek and provide information, or request approvals Uses active listening and questioning techniques to confirm understanding |
| Numeracy | 1.1, 4.2 | Recognises cost parameters and interprets numerical information accordingly Calculates changes to timelines resulting from changes to plan |
| Navigate the world of work | 1.2, 3.1, 3.4, 4.1 | Understands responsibilities and boundaries of own role |
| Interact with others | 1.1, 2.1, 2.2, 2.3, 3.2, 3.3, 3.5, 4.2 | Selects and uses appropriate conventions and protocols when communicating with internal and external stakeholders to seek or share information Uses interpersonal skills to negotiate acceptable outcomes |
| Get the work done | 1.1,1.2, 2.1, 3.1, 3.3, 3.4, 4.1, 4.2, 4.3, 5.1, 5.2 | Plans and organises complex activities, monitors implementation and manages relevant communication Resolves problems and makes decisions based on analysis of options against set criteria and targets |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBPMG518 Manage project procurement Release 2 | BSBPMG518 Manage project procurement Release 1 | Updated to correct missing elements | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG518 Manage project procurement

# Modification History

| Release | Comments |
| --- | --- |
| Release 2 | This version first released with BSB Business Services Training Package Version 1.2. Version created to correct missing elements |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

work with others to determine procurement requirements and produce a procurement management plan for a project

carry out procurement and contracting activities according to agreed processes

monitor activities across a project’s life cycle and resolve issues that could affect achievement of project objectives

create and maintain procurement records and documentation according to requirements of project and organisation

document a review of procurement management processes and procedures.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

describe the general features of a procurement management plan

summarise procurement procedures and required documentation

identify criteria that could be used to select vendors or suppliers

explain the general conditions and legal obligations of  contracts as they relate to project procurement

explain probity and project governance constraints that relate to project procurement in a project and industry context.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access to:

workplace documentation relevant to procurement and contracts

case studies or, where possible, real situations.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10