# Assessment Requirements for BSBPMG530 Manage project scope

Release: 1

Assessment Requirements for BSBPMG530 Manage project scope

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

manage project scope on at least two occasions.

In the course of the above, the candidate must:

collaborate with stakeholders to produce a scope-management plan

review and document scope-management implementation and recommend improvements.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

components of a project scope-management plan

factors likely to impact the project scope

formal change-control processes

methods for measuring work outcomes and progress against plans

methods for segmenting and documenting a work breakdown structure

problem areas likely to be encountered in scope management

procedures for reporting scope change

project life cycle and the significance of scope management

project management tools used for managing scope

roles and responsibilities of project manager in relation to project planning

types of project initiation documentation.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

workplace documentation used to document and manage project scope

examples of feedback from project stakeholders regarding management of project scope.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10