# BSBPMG536 Manage project risk

Release: 1

BSBPMG536 Manage project risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Application

This unit describes the skills and knowledge required to manage risks that may impact achievement of project objectives. It involves identifying, analysing, treating and monitoring project risks, and assessing risk management outcomes.

The unit applies to individuals responsible for managing and leading a project in an organisation, business, or as a consultant.

No licensing, legislative, regulatory or certification requirements apply to this unit at the time of publication.

# Unit Sector

Business Competence – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Identify project risks | 1.1 Identify risk objectives and standards, with input from stakeholders 1.2 Identify project risk context to inform risk management processes 1.3 Identify project risks using valid and reliable risk identification methods |
| 2. Analyse project risks | 2.1 Identify risk analysis classification criteria and apply to agreed risk ranking system 2.2 Use risk analysis processes, within delegated authority, to analyse and qualify any risks, threats and opportunities 2.3 Identify risk priorities in agreement with project client and other stakeholders 2.4 Document risk analysis outcomes for inclusion in risk register and risk management plan |
| 3. Establish risk treatments and controls | 3.1 Identify and document existing risk controls 3.2 Analyse risk treatment options using agreed consultative methods 3.3 Record and implement agreed risk treatments 3.4 Update risk plans and allocate risk responsibilities to project team members |
| 4. Monitor and control project risks | 4.1 Establish risk review processes 4.2 Monitor risk environment and identify changed circumstances impacting project risks 4.3 Evaluate risk responses to changed environment 4.4 Implement agreed risk responses and modify plans |
| 5. Assess risk management outcomes | 5.1 Review project outcomes for effectiveness of risk-management processes and procedures 5.2 Develop recommended improvements for application in future projects 5.3 Identify and document risk management issues and recommended improvements for application to future projects |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| SKILL | DESCRIPTION |
| --- | --- |
| Reading | Interprets and critically analyses complex texts from a range of sources and determines how content may be applied according to organisational requirements |
| Writing | Documents risk analysis and risk controls using required formats and structure Modifies and updates workplace documentation according to requirements |
| Oral Communication | Participates in verbal exchanges using clear language to provide and seek information Uses active listening and questioning techniques to confirm understanding |
| Numeracy | Analyses numerical data to identify project risk levels and rank risks according to agreed system of classification |
| Self-management | Identifies and adheres to organisational policies and standards Considers own role in terms of its contribution to broader goals of work environment |
| Teamwork | Selects and uses appropriate conventions and protocols when communicating with internal and external stakeholders to seek or share information Identifies requirements of important communication exchanges, selecting appropriate channels, format and content to suit purpose and audience |
| Planning and organising | Identifies and develops approaches to risk management and implements complex tasks to achieve outcomes Analyses information to make decisions, involving others when appropriate Uses formal and informal processes to monitor implementation of decisions and reflect on outcomes |

# Unit Mapping Information

Supersedes and is equivalent to BSBPMG517 Manage project risk.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG536 Manage project risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

manage project risk on at least two occasions.

In the course of the above, the candidate must:

conduct effective risk management processes for a project of sufficient complexity

apply risk management techniques, strategies and tools.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

project risks in a range of risk categories

key components of a risk management plan

relevant project risk controls

industry sector risk classifications and different risk contexts

organisational and industry standard risk frameworks

project risk-management processes and procedures

characteristics, techniques and applications of quantitative and qualitative risk management techniques and approaches.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

workplace documentation and resources

feedback from project stakeholders about how risks were managed.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10