# BSBPMG541 Manage complex projects

Release: 1

BSBPMG541 Manage complex projects

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Application

This unit describes the skills and knowledge required to identify and manage projects which have been identified as complex in nature.

The unit applies to project managers who are involved in the management of complex projects.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Business Competence – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Evaluate project complexity | 1.1 Identify criteria for determining project as complex 1.2 Assess complexity of project against complexity of past projects, where possible 1.3 Undertake analysis of causes that may impede project success 1.4 Establish strategies and minimise causes for project failing |
| 2. Assess complexities and establish procedures for managing complex projects | 2.1 Assess project plan and implementation details, and communicate roles and responsibilities to team members 2.2 Identify and apply a range of tools and frameworks based on established complexity approaches and systems concepts 2.3 Develop action plan for minimising complexities 2.4 Identify any risks and potential risks and develop risk management strategies |
| 3. Monitor and review complex projects | 3.1 Identify and establish tools that assist in managing complex projects 3.2 Monitor the dimensions of complexity of project and project progress 3.3 Seek feedback from relevant stakeholders on project progress and project management skills 3.4 Incorporate feedback and develop actions for improving project progress and project management skills 3.5 Implement changes to project according to feedback received |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Learning | Interprets, analyses and assesses textual and numerical information obtained from a wide range of sources and determines how content may be applied to a complex project situation |
| Numeracy | Interprets information to determine measurable dimensions of a complex project, such as time, cost, quality, objectives and performance Interprets numerical information to measure outcomes against objectives |
| Oral communication | Seeks relevant information and participates in verbal exchanges using clear language and appropriate non-verbal expression Uses active listening and questioning techniques to elicit views and opinions of others |
| Reading | Interprets, analyses and assesses textual and numerical information obtained from a wide range of sources and determines how content may be applied to complex projects |
| Writing | Develops and documents quality requirements for project plan Records results of quality audits according to organisational requirements |
| Teamwork | Selects and uses appropriate communication practices in a range of work contexts Collaborates with others to foster shared understanding of quality requirements |
| Initiative and enterprise | Takes responsibility for identifying and following policies, procedures and standards Takes initiative to improve policies, procedures and standards in relation to complex projects |
| Planning and organising | Sequences and schedules complex activities, monitors actions against goals, adjusting plans and resources where necessary Uses analytical skills to review and evaluate process and decide on future improvements |
| Problem solving | Identifies a symptom from a cause Applies relevant analysis tools to aid the identification of actual causes |
| Self-management | Understands self-limits and seeks advice from mentors to further development of competencies, skills and techniques Conducts investigations in a professional and respectful manner |
| Technology | Identifies tools and technologies to assist in the identification and implementation of ongoing monitoring of complex projects Uses digital applications to access, organise, integrate and share relevant information in effective ways |

# Unit Mapping Information

No equivalent unit. New unit.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG541 Manage complex projects

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

manage a complex project on at least two occasions.

In the course of the above, the candidate must:

demonstrate the competencies as a project manager to manage complex projects, including:

systems thinking and integration

strategy, business planning, portfolios and project management

lifecycle management, reporting and performance measurement

understanding organisational change and the wider business journey

innovation, creativity and design thinking

understanding enterprise architectures, business architectures and organisational architectures

leadership and communication

understanding organisational culture and human behaviours

identify key features of complex projects

monitor action plan in line with changes to the external environment to ensure action plan remains current.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

project manager competencies that assist in the management of complex projects

industry standards and tools to assist in the establishment of policy, procedures, plans and processes related to the management of complex projects

tools for analysis

management complexity factors including:

governance complexity

stakeholder relationship complexity

project definition complexity

project delivery complexity

complexity of new technology, products or services

complexity of relevant external partners, suppliers

complexity of strategic direction, politics and expectations

complexity of external environmental changes, changes to strategy and business plans over an extended time

complexity of diversity, societal, human behaviours and organisational culture.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

relevant written information beyond the immediate project environment

relevant stakeholders beyond the immediate project environment

subject matter experts in the field in which the complex project is operating within.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10