# Assessment Requirements for BSBPMG603 Direct time management of a project program

Release: 1

Assessment Requirements for BSBPMG603 Direct time management of a project program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

direct project schedule development, including:

determining details from individual project plans to base the program schedule on

directing project managers, to enable continuous updating and refinement of the program schedule

formalising and communicating project schedules to stakeholders as basis for planning, implementation and progress review

manage program schedules, including:

developing, implementing and modifying mechanisms to monitor, control, record and report progress

conducting ongoing analysis so projects meet schedules

managing durations of key activities and interdependencies between projects

reviewing progress and refining schedules throughout the program life cycle

ensuring responses to project schedule changes are authorised

analyse time management outcomes, including:

reviewing and analysing multiple project and program outcomes

passing on lessons learnt.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

explain the relationship between time, cost and resources, and the project management framework

explain time management and estimating

describe time management methodologies, techniques and tools, their capabilities, limitations, applicability and outcomes.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access:

to workplace documentation, including feedback from project team and stakeholders, which reflects how time was managed.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10