# Assessment Requirements for BSBPMG604 Direct cost management of a project program

Release: 1

Assessment Requirements for BSBPMG604 Direct cost management of a project program

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

direct project budget development, including:

directing project managers to develop project budgets which contribute to program budget

directing project cost estimation

directing and authorising cost strategies and cost management plans

manage program costs, including:

developing and maintaining cost management systems

conducting analysis, evaluating options and implementing responses to project cost variations

monitoring internal and external influences on program costs and seeking approval for budget changes

direct financial completion, including:

providing direction for project finalisation activities

reviewing and analysing project outcomes

filing and referring program lessons learnt to higher program authority for future application.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

explain regulatory and legislative financial reporting requirements

explain methods for costing and estimating project resources

explain methods for monitoring and controlling project expenditure.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include access to:

financial documentation and files

feedback from project teams and other stakeholders as to how program costs were managed.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10