# BSBPMG613 Manage benefits

Release: 1

BSBPMG613 Manage benefits

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to manage the attainment of program benefits. It includes the performance criteria required to demonstrate competency in ensuring that benefits are realised when and as expected.

A program is defined as a set of interrelated projects, each of which has a project manager. ‘Multiple projects’, or ‘a program of projects’, refers to a number of related projects managed by the same person as a program to achieve organisational objective/s.

It applies to individuals who are program managers and those managing a suite of projects (a program). They operate within assigned authority levels, are responsible for their own performance and sometimes the performance of others.

Individuals in this role may be operating within an organisation, a business or working as a consultant.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Management and Leadership – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Identify benefits and trade-offs | 1.1 Define and communicate expected short- and long-term benefits and trade-offs with pertinent stakeholders 1.2 Monitor and evaluate internal and external program contexts for circumstances that may require changes to the expected benefits 1.3 Periodically review expected benefits and trade-offs and confirm or update |
| 2. Shape and sustain benefits delivery approach | 2.1 Define and agree benefits measurement approach with pertinent stakeholders 2.2 Devise and agree benefits delivery approach with pertinent stakeholders 2.3 Assign and have accepted ownership of benefits delivery 2.4 Periodically review, confirm and update benefits measurement approach and benefits delivery approach |
| 3. Evaluate attainment of expected benefits | 3.1 Assess deliverables from constituent projects in accordance with the benefits measurement approach 3.2 Measure and report progress toward delivery of expected benefits with pertinent stakeholders 3.3 Address variances in delivery of expected benefits |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.2, 1.3, 2.4, 3.1 | Applies appropriate strategies to construct meaning from complex texts |
| Writing | 1.1, 1.2, 1.3, 2.1, 2.2, 2.3, 2.4, 3.1, 3.2 | Prepares documentation to confirm and report on defined benefits and reviews using appropriate format, vocabulary and structure |
| Oral Communication | 1.1, 1.3, 2.1, 2.2, 2.3, 2.4, 3.2 | Participates in a range of verbal exchanges using language and features appropriate to audience Uses active listening and questioning techniques to confirm understanding |
| Numeracy | 3.1, 3.2 | Calculates, compares and contrasts outcomes against targets using appropriate mathematical formulae |
| Interact with others | 1.1, 1.3, 2.1, 2.2, 2.3 | Selects and uses appropriate conventions and protocols when communicating with relevant stakeholders to share information |
| Get the work done | 1.1, 1.2, 1.3, 2.3, 2.4, 3.1, 3.2, 3.3 | Develops flexible plans for complex, high impact activities with strategic implications that involve a diverse range of stakeholders with potentially competing demands Sequences and schedules complex activities, monitors implementation and evaluates results |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBPMG613 Manage benefits | Not applicable | New unit | No equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBPMG613 Manage benefits

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

apply analytical skills to identify and articulate program benefits

prioritise benefits using decision making skills

use evaluation skills to measure and assess program benefits performance

negotiate agreed approaches with stakeholders.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

compare benefit delivery models

explain decision making theory and analysis applied to benefits assessment

list types and definition of program benefits

explain workplace identification and documentation of program benefits

explain the relationship between program delivery and benefits realisation approaches

review and evaluate a program benefits realisation.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include:

access to examples of program workplace documentation related to attaining program benefits

feedback from stakeholders, which reflects how benefits management was managed for a program.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10