# Assessment Requirements for BSBPMG616 Manage program risk

Release: 1

Assessment Requirements for BSBPMG616 Manage program risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

direct the planning of program risk management, including:

assessment and selection of risk methods to suit risk context

directing identification, documentation and analysis of risks as basis for planning

directing, supporting and mentoring project managers in analysing, evaluation and treatment of risks

ensuring risk management is visible and timely

developing and maintaining a risk management system across the program

manage program risk, including:

managing the program in accordance with plans

reviewing progress, analysing variance and initiating risk responses

ensuring risks are assigned and monitored across the program at agreed intervals

issues are assessed for impact and remedial actions authorised

assess project and program risk-management outcomes, including:

identifying and documenting residual risk

reviewing and analysing program risk outcomes

documenting, analysing and recommending lessons learned

respond effectively to risk within complex programs that are subject to unpredictable contextual pressures.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

explain the use of risk management tools, frameworks, systems, methodologies and standards

explain the use of a dynamic risk register across a program.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the management and leadership – project management field of work and include:

workplace risk management documentation

feedback from program stakeholders as to how risks were managed.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10