# BSBPMG635 Implement program governance

Release: 1

BSBPMG635 Implement program governance

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 7.0. |

# Application

This unit describes the skills and knowledge required to establish and implement governance requirements to ensure effective program management. It includes implementing systems and processes for decision-making, management systems, compliance and program support.

The unit applies to individuals who are program managers and those managing a suite of projects (a program). They operate within assigned authority levels, are responsible for their own performance and sometimes the performance of others.

Individuals in this role may be operating within an organisation, a business or working as a consultant.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Business Competence – Project Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Facilitate effective decision making and accountability | 1.1 Negotiate and communicate clear roles and responsibilities to all relevant stakeholders 1.2 Confirm decision making roles with stakeholders 1.3 Document decisions and accountabilities for program objectives 1.4 Make decisions regarding complex priorities and competing demands using repeatable methods |
| 2. Implement systems and methods | 2.1 Establish systems and processes according to program objectives 2.2 Implement management control systems for monitoring program progress against organisational objectives 2.3 Generate audit documentation, presenting information and distributing reports to key stakeholders 2.4 Establish and monitor process efficiency 2.5 Support process with relevant program policy |
| 3. Ensure program compliance | 3.1 Identify both organisation and external compliance requirements relevant to the program 3.2 Establish and securely maintain audit records according to legislative requirements 3.3 Report on compliance to relevant authorities and key stakeholders 3.4 Identify and implement actions to rectify non-compliant behaviours, processes and products |
| 4. Enable program support services | 4.1 Identify management and internal personnel support needs for the program 4.2 Evaluate and establish appropriate systems for supporting implementation 4.3 Establish skill development support systems for program personnel to meet program needs 4.4 Implement program support protocols within an organisation according to organisational policies |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Reading | Identifies and interprets information from a range of sources |
| Writing | Prepares and modifies agreements and plans using appropriate language and format |
| Oral Communication | Participates in verbal exchanges using language and features appropriate to the audience Uses active listening and questioning techniques to confirm understanding |
| Teamwork | Uses interpersonal skills to negotiate agreements with diverse stakeholders Invests time and energy in building and maintaining effective working relationships |
| Planning and organising | Plans, implements and monitors systems and activities required to implement program governance Analyses and evaluates options to make decisions about possible governance issues Evaluates outcomes to identify improvement opportunities |

# Unit Mapping Information

Supersedes and is equivalent to BSBPMG622 Implement program governance.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10