# BSBRSK501 Manage risk

Release: 1

BSBRSK501 Manage risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Application

This unit describes skills and knowledge required to manage risks in a range of contexts across an organisation or for a specific business unit or area in any industry setting.

It applies to individuals who are working in positions of authority and are approved to implement change across the organisation, business unit, program or project area. They may or may not have responsibility for directly supervising others.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Regulation, Licensing and Risk – Risk Management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish risk context | 1.1 Review organisational processes, procedures and requirements for undertaking risk management in accordance with current risk management standards 1.2 Determine scope for risk management process 1.3 Identify internal and external stakeholders and their issues 1.4 Review political, economic, social, legal, technological and policy context 1.5 Review strengths and weaknesses of existing arrangements 1.6 Document critical success factors, goals or objectives for area included in scope 1.7 Obtain support for risk management activities 1.8 Communicate with relevant parties about the risk management process and invite participation |
| 2. Identify risks | 2.1 Invite relevant parties to assist in the identification of risks 2.2 Research risks that may apply to scope 2.3 Use tools and techniques to generate a list of risks that apply to the scope, in consultation with relevant parties |
| 3. Analyse risks | 3.1 Assess likelihood of risks occurring 3.2 Assess impact or consequence if risks occur 3.3 Evaluate and prioritise risks for treatment |
| 4. Select and implement treatments | 4.1 Determine and select most appropriate options for treating risks 4.2 Develop an action plan for implementing risk treatment 4.3 Communicate risk management processes to relevant parties 4.4 Ensure all documentation is in order and appropriately stored 4.5 Implement and monitor action plan 4.6 Evaluate risk management process |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 1.4, 1.5, 2.2 | Comprehends a variety of relatively complex texts Gathers, interprets and analyses textual information from a range of sources to identify relevant information |
| Writing | 1.6, 1.8, 2.1, 2.3, 4.3 | Develops textual material and organises content in a manner that effectively documents risk management analysis and assessment priorities and processes |
| Oral Communication | 1.8, 2.1, 2.3, 4.3 | Participates in interactions with stakeholders using questioning and listening to elicit opinions, and to confirm and clarify understanding |
| Numeracy | 2.2 | Uses numerical tools to assess risk and uses numerical data to review plans |
| Navigate the world of work | 1.1, 2.1, 4.3 | Refers to organisational processes, procedures and requirements when making decisions about risk management |
| Interact with others | 1.8, 2.1, 2.3, 4.3 | Establishes and uses appropriate conventions and protocols when communicating with stakeholders about risk management Consults and negotiates with stakeholders about risk management processes and outcomes |
| Get the work done | 1.2, 1.3, 1.5, 1.7, 2.1, 2.2, 2.3, 3.1, 3.2, 3.3, 4.1, 4.2, 4.4, 4.5, 4.6 | Sequences and schedules a range of routine and complex activities, monitors implementation, evaluates processes and manages relevant communication Systematically analyses information to decide on appropriate risk management treatments Uses digital technologies and systems to access information, document plans and communicate with others |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| BSBRSK501 Manage risk | BSBRSK501B Manage risk | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10

Assessment Requirements for BSBRSK501 Manage risk

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with BSB Business Services Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

analyse information from a range of sources to identify the scope and context of the risk management process including:

stakeholder analysis

political, economic, social, legal, technological and policy context

current arrangements

objectives and critical success factors for the area included in scope

risks that may apply to scope

consult and communicate with relevant stakeholders to identify and assess risks, determine appropriate risk treatment actions  and priorities and explain the risk management processes

develop and implement an action plan to treat risks

monitor and evaluate the action plan and risk management  process

maintain documentation.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

outline the purpose and key elements of current risk management standards

outline the legislative and regulatory context of the organisation in relation to risk management

outline organisational policies, procedures and processes for risk management.

# Assessment Conditions

Assessment must be conducted in a safe environment where evidence gathered demonstrates consistent performance of typical activities experienced in the regulation, licensing and risk - risk management field of work and include access to:

relevant legislation, regulations, standards and codes

relevant workplace documentation and resources

case studies and, where possible, real situations

interaction with others.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=11ef6853-ceed-4ba7-9d87-4da407e23c10