# Assessment Requirements for CPCCBC4007 Plan building and construction work

Release: 3

Assessment Requirements for CPCCBC4007 Plan building and construction work

# Modification History

| Release 3 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 2 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.1. Performance Evidence formatted for clarity. |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC4007A Plan building or construction work. Minor change to title. Updated to meet the Standards for Training Packages 2012. |

# Performance Evidence

To demonstrate competency, a candidate must meet the elements and performance criteria of this unit by planning construction work for one building and construction project.

In doing this, the candidate must:

develop a project schedule and associated documentation for:

delivery of materials and plant and equipment

commencement dates for on site contractors

milestones and deliverables

project critical path and timeframes

contingencies for breakdown of activities.

# Knowledge Evidence

To be competent in this unit, a candidate must demonstrate knowledge of:

relevant government building and construction legislation, codes and standards

types of building and construction industry contracts

project plans and specifications

sustainability and environmental requirements

workplace safety:

work health and safety (WHS) Acts and regulations

hierarchy of control

project management techniques

organisation strategies and processes:

briefing internal personnel, external agencies and clients

calling for tenders for subcontractor operations

appointing project managers and construction supervisors

purchasing building supplies and construction materials

refining project critical path information

building and construction industry subcontractor system

internal documentation systems:

applications for permits and service connections

environmental applications

parking restriction applications

project schedule:

human resource schedule

material delivery schedule

project critical path

project timeframes

scheduling plant and equipment.

# Assessment Conditions

Assessors must meet the requirements for assessors contained in the Standards for Registered Training Organisations.

Assessment can be undertaken in the workplace or in a simulated workplace environment.

A simulated environment is one that realistically replicates workplace conditions, materials and equipment, interactions with others and workplace irregularities, and which meets industry standards for safety and environmental practices.

Candidates must have access to:

current relevant government legislation

current relevant building and construction codes and standards

construction drawings, site plans and specifications

organisational policies, procedures and other quality documentation to undertake the performance criteria and evidence requirements

digital devices, applications and software to create project schedules and documentation.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad