# CPCCBC4013 Prepare and evaluate tender documentation

Release: 2

CPCCBC4013 Prepare and evaluate tender documentation

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC4013A Prepare and evaluate tender documentation. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit of competency specifies the skills and knowledge required to evaluate project and contract requirements and prepare and formalise tender documentation in the building and construction industry. It includes interpreting, compiling and documenting essential project information and demands into a final tender document.

It applies to builders, estimators and managers in the building and construction industry who have a responsibility for evaluating and preparing tenders for residential and commercial projects.

This unit of competency is suitable for those using specialised knowledge to complete routine and non-routine tasks and using their own judgement to deal with predictable and sometimes unpredictable problems.

Completion of the general construction induction training program specified by the model Code of Practice for Construction Work is required for any person who is to carry out construction work.  Achievement of CPCWHS1001 Prepare to work safely in the construction industry meets this requirement.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Building and Construction

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Research project requirements. | 1.1 | Gather relevant information for tender preparation from current and approved project plans, specifications and project documentation. |
|  |  | 1.2 | Select appropriate contracts and tender documents. |
|  |  | 1.3 | Identify and record risks during evaluation of contracts and tender documents. |
| 2 | Prepare tender documentation. | 2.1 | Collate all information for tender preparation and check for accuracy. |
|  |  | 2.2 | Prepare tender documentation to correspond with selected contracts and organisational processes and procedures. |
| 3 | Attach supporting documentation. | 3.1 | Select and accurately complete relevant documentation required to submit with the tender. |
|  |  | 3.2 | Attach vital information, drawings, specifications or other supporting evidence to the tender document. |
|  |  | 3.3 | Prepare and attach client acceptance forms and any amendments and conditions to the tender or contract. |
| 4 | Obtain tender approval or endorsement. | 4.1 | Conduct final evaluation of completed tender documentation. |
|  |  | 4.2 | Complete appropriate client contract for the project. |
|  |  | 4.3 | Provide tender documentation to the appropriate staff member for approval or endorsement. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

reading skills to:

extract and comprehend relevant information from complex document text

technology skills to:

use tools and devices to communicate and collaborate effectively with others

use equipment and programs to access and extract information and develop relevant documentation.

# Unit Mapping Information

Supersedes and is equivalent to CPCCBC4013A Prepare and evaluate tender documentation

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad