# CPCCBC4028 Prepare design brief for construction works

Release: 2

CPCCBC4028 Prepare design brief for construction works

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC4028A Prepare design brief for construction works. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit of competency specifies the skills and knowledge required to prepare a construction design brief for a client. It includes negotiating with the client, seeking feedback on the design and preparing a final design brief for client approval.

This unit of competency applies to builders, site managers, estimators, forepersons and other construction industry personnel who prepare residential and commercial project design briefs from client requests.

This unit of competency is suitable for those using specialised technical and creative skills to express ideas and perspectives and use their own judgement to deal with predictable and sometimes unpredictable problems relating to preparation of design briefs.

Completion of the general construction induction training program specified by the model Code of Practice for Construction Work is required for any person who is to carry out construction work. Achievement of CPCWHS1001 Prepare to work safely in the construction industry meets this requirement.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Building and Construction

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Gather client requirements. | 1.1 | Discuss project requirements with client and design team. |
|  |  | 1.2 | Confirm financial expectations of the client. |
|  |  | 1.3 | Discuss preliminary design notions with team members to ensure consistency with client’s vision. |
|  |  | 1.4 | Prepare a draft design brief. |
|  |  | 1.5 | Clarify and confirm draft with client and team members. |
| 2 | Clarify stakeholder requirements. | 2.1 | Assess input from stakeholders to confirm the responsibilities, requirements and limitations of the design brief. |
|  |  | 2.2 | Commission site survey analysis and gather and use all relevant information to inform development of the brief. |
| 3 | Negotiate engagement with the client. | 3.1 | Amend and formalise fee proposal and agreement. |
|  |  | 3.2 | Detail scope of services to be undertaken within the contract and fee proposal with the client, either directly or by delegation to a team member. |
|  |  | 3.3 | Present draft proposals to the client and use client feedback to modify and improve the proposal. |
|  |  | 3.4 | Finalise design brief in compliance with client and stakeholder satisfaction. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

communication skills to:

listen and question to clarify and negotiate stakeholder and client requirements and share information

technology skills to:

use digital tools and devices to communicate and collaborate effectively with others

use equipment and programs to access and extract information and develop relevant documentation.

# Unit Mapping Information

Supersedes and is equivalent to CPCCBC4028A Prepare design brief for construction works

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad