# Assessment Requirements for CPCCBC5002 Monitor costing systems on complex building and construction projects

Release: 2

Assessment Requirements for CPCCBC5002 Monitor costing systems on complex building and construction projects

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC5002A Monitor costing systems on medium rise building and construction projects. Change to title. Updated to meet the Standards for Training Packages 2012. |

# Performance Evidence

To demonstrate competency, a candidate must meet the elements and performance criteria of this unit by monitoring the costing systems for a Class 2 to 9 Type A building and construction project.

In doing this, the candidate must:

produce schedules of expenditure from comparing the extent of actual costs to estimated cost

produce accurate and timely financial reporting in the format required by the organisation

plan and continuously revise the schedules of payments and cash flows to match contract performance and efficiency.

# Knowledge Evidence

To be competent in this unit, a candidate must demonstrate knowledge of:

advanced estimating and costing systems used in the building and construction industry

relevant government standards, codes of practice, legislation and licensing requirement for medium-rise construction projects

building and construction costs:

building or construction materials

temporary on-site services and permanent utilities

human resources and specialist services labour

plant and equipment purchase, lease and operating

pre-cast and off-site prefabricated materials

consumables

project finance cost centre

financial principles:

evaluating and eliminating or reducing risk

progress payments to maintain cash flow

expenditure evaluation and overhead costs

project cost reporting:

cost-benefit analyses of overtime payments

detailed summaries of actual costs against estimates

details of cost over-runs and savings on labour and contracting out

details of savings or under-expenditure on materials or supplies

equipment performance information and efficiencies

variations in rates occurring through rise and fall clauses and effects

wages, salaries and penalties

insurances, including workers’ compensation premiums

project processes and timelines.

# Assessment Conditions

Assessors must meet the requirements for assessors contained in the Standards for Registered Training Organisations.

Assessment can be undertaken in the workplace or in a simulated workplace environment.

A simulated environment is one that realistically replicates workplace conditions, materials and equipment, interactions with others and workplace irregularities, and which meets industry standards for safety and environmental practices.

Candidates must have access to:

relevant and current project plans, specifications, codes, standards and regulations

organisational policies, procedures and other quality documentation to undertake the performance criteria and assessment requirements

organisational systems for cash flow and payments

technology and applications to access, extract, integrate and compile information to facilitate monitoring costing systems on a construction project.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad