# Assessment Requirements for CPCCBC5005 Select and manage building and construction contractors

Release: 3

Assessment Requirements for CPCCBC5005 Select and manage building and construction contractors

# Modification History

| Release 3 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 2 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.1. Performance Evidence formatted for clarity. |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC5005A Select and manage building and construction contractors. Updated to meet the Standards for Training Packages 2012. |

# Performance Evidence

To demonstrate competency, a candidate must meet the elements and performance criteria of this unit by selecting and managing building and construction contractors for one building and construction project.

In doing this, the candidate must:

identify subcontractor needs against current and projected workloads and contractual commitments and the business plan of the organisation

manage the subcontractor selection, engagement and appointment process to meet project timeframes:

developing and managing terms of engagement for subcontracting opportunities

advising interviewees of the outcome of the selection process

undertaking referee and credit checks to determine subcontractor performance and financial viability

ensuring selection interviews with subcontractors meet the determined criteria

undertaking contractual arrangements between the organisation and successful subcontractors

action and remediate below standard subcontractor performance.

# Knowledge Evidence

To be competent in this unit, a candidate must demonstrate knowledge of:

industrial relations legislation, structures and processes

organisational quality assurance requirements relating to contracts and contractors

contracts, workplace agreements and relevant licensing arrangements

industry subcontracting system and industry benchmarks for subcontractors

subcontractor administration and performance management systems:

work sequence and nature of job roles

project timeframe from start to finish

quantum of hours required to perform the work

performance benchmarks within subcontracts

project meetings and provision of progress reports

performance monitoring against project timelines and objectives

performance management where performance is sub-standard or inappropriate:

anecdotal evidence, including input from project managers and administrators

examination of data provided by the subcontractor

input about subcontractor performance from other organisations

observation of the subcontractor on other project sites

using subcontractor performance records from previous associations.

# Assessment Conditions

Assessors must meet the requirements for assessors contained in the Standards for Registered Training Organisations.

Assessment can be undertaken in the workplace or in a simulated workplace environment.

A simulated environment is one that realistically replicates workplace conditions, materials and equipment, interactions with others and workplace irregularities, and which meets industry standards for safety and environmental practices.

Candidates must be provided with:

industrial relations and privacy legislation and appropriate awards and workplace agreements

construction project plans, specifications, codes and standards

organisational policies, procedures and other quality documentation to undertake the performance criteria and assessment requirements

technology, applications and software to access, extract, integrate and compile information and data, and securely retain documentation and records

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad