# CPCCBC6008 Develop and implement an estimating and tendering system

Release: 2

CPCCBC6008 Develop and implement an estimating and tendering system

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC6008A Develop and implement an appropriate estimating and tendering system. Change to title. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit of competency specifies the skills and knowledge required to develop and implement an appropriate estimating and tendering system. It includes the facilitation and maintenance of an estimating and tendering system in a building and construction organisation involved in residential and/or commercial projects and the establishment of the human resources and facilities necessary to produce accurate and successful tenders in accordance with contractual guidelines.

This unit of competency applies to builders and senior managers within larger building, construction and services organisations who are responsible for managing estimating and tendering systems on complex residential or commercial projects.

Completion of the general construction induction training program specified by the model Code of Practice for Construction Work is required for any person who is to carry out construction work. Achievement of CPCWHS1001 Prepare to work safely in the construction industry meets this requirement.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Building and Construction

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify tendering system inclusions. | 1.1 | Quantify and qualify strategic economic and social factors impacting on the organisation. |
|  |  | 1.2 | Quantify and qualify range and scope of the organisation’s activities and their impact. |
|  |  | 1.3 | Review and qualify strategic operational and financial structures within the organisation and its information needs. |
| 2 | Establish and implement an organisational tendering system. | 2.1 | Facilitate and implement design and development of the organisational estimating and tendering system in accordance with legislative and organisational requirements. |
|  |  | 2.2 | Establish and disseminate strategic criteria for personnel and processes concerned with estimating and tendering. |
|  |  | 2.3 | Obtain endorsement of senior management for implementation of the system. |
|  |  | 2.4 | Appoint staff with the necessary expertise and industry knowledge to excel at the tasks involved. |
| 3 | Establish and implement a tendering quality control system. | 3.1 | Identify and apply appropriate financial structures which underpin the tendering process. |
|  |  | 3.2 | Facilitate and implement review and feedback system using organisation project records and performance criteria. |
| 4 | Develop and implement a client feedback system. | 4.1 | Establish and implement a communication system to enable effective contact with clients. |
|  |  | 4.2 | Plan and strategically implement a client feedback system based on price, performance, progress and other strategic factors. |
| 5 | Establish a recording and evaluation system. | 5.1 | Design and implement a tender recording system which meets organisational needs for ongoing evaluation of tender performance. |
|  |  | 5.2 | Develop and implement strategic balances and checks which enable the ongoing maintenance of quality of the estimating and tendering system. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

technology skills to:

use digital tools and devices to communicate and collaborate effectively with others

use equipment and programs to access, extract information and complex data to analyse for strategic purposes.

# Unit Mapping Information

Supersedes and is equivalent to CPCCBC6008A Develop and implement an appropriate estimating and tendering system.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad

Assessment Requirements for CPCCBC6008 Develop and implement an estimating and tendering system

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC6008A Develop and implement an appropriate estimating and tendering system. Change to title. Updated to meet the Standards for Training Packages 2012. |

# Performance Evidence

To demonstrate competency, a candidate must meet the elements and performance criteria of this unit by developing and implementing an effective estimating and tendering system for a building and construction organisation appropriate to the organisation’s business activities.

In doing this, the candidate must:

comply with building, financial and industrial relations legislation, regulations, codes and standards

develop conceptual and strategic problem-solving systems

implement management practices which result in high level of staff productivity

interact effectively with internal and external stakeholders.

# Knowledge Evidence

To be competent in this unit, a candidate must demonstrate knowledge of:

the appropriate building and construction industry sector and the nature of the contracts upon which its activities are based

relevant state or territory building and construction codes, standards and regulations

factors to be considered in assessing the risk inherent in different types of building and construction projects

financial and business administration principles commensurate with organisational needs:

identifying and interpreting strategic information relating to financial viability

accounting methods and systems

calculating and apportioning of overheads and margins

subcontracting and organisational contracting rates

human resource practices and the industry’s industrial relations climate and practices

socioeconomic and political factors which determine the climate in that sector of the building and construction industry

factors impacting on the tender process:

legislative and regulatory requirements and codes of practice

market rates, trends and technological improvements and variations

materials and labour cost determination

range of contracts employed by the organisation

standard organisational documentation.

# Assessment Conditions

Assessors must meet the requirements for assessors contained in the Standards for Registered Training Organisations.

Assessment can be undertaken in the workplace or in a simulated workplace environment.

A simulated environment is one that realistically replicates workplace conditions, materials and equipment, interactions with others and workplace irregularities, and which meets industry standards for safety and environmental practices.

Candidates must have access to:

current relevant legislation, codes and standards

construction and subcontractor contracts

organisational policies and procedures, including workplace safety requirements

financial and tendering legislation, codes, standards and guidance information

business equipment, technology, applications and software systems for accessing, researching, extracting and interpreting data, calculating costs, analysing and presenting information and developing documents and reports.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad