# CPCCBC6008 Develop and implement an estimating and tendering system

Release: 2

CPCCBC6008 Develop and implement an estimating and tendering system

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCBC6008A Develop and implement an appropriate estimating and tendering system. Change to title. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit of competency specifies the skills and knowledge required to develop and implement an appropriate estimating and tendering system. It includes the facilitation and maintenance of an estimating and tendering system in a building and construction organisation involved in residential and/or commercial projects and the establishment of the human resources and facilities necessary to produce accurate and successful tenders in accordance with contractual guidelines.

This unit of competency applies to builders and senior managers within larger building, construction and services organisations who are responsible for managing estimating and tendering systems on complex residential or commercial projects.

Completion of the general construction induction training program specified by the model Code of Practice for Construction Work is required for any person who is to carry out construction work. Achievement of CPCWHS1001 Prepare to work safely in the construction industry meets this requirement.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Building and Construction

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify tendering system inclusions. | 1.1 | Quantify and qualify strategic economic and social factors impacting on the organisation. |
|  |  | 1.2 | Quantify and qualify range and scope of the organisation’s activities and their impact. |
|  |  | 1.3 | Review and qualify strategic operational and financial structures within the organisation and its information needs. |
| 2 | Establish and implement an organisational tendering system. | 2.1 | Facilitate and implement design and development of the organisational estimating and tendering system in accordance with legislative and organisational requirements. |
|  |  | 2.2 | Establish and disseminate strategic criteria for personnel and processes concerned with estimating and tendering. |
|  |  | 2.3 | Obtain endorsement of senior management for implementation of the system. |
|  |  | 2.4 | Appoint staff with the necessary expertise and industry knowledge to excel at the tasks involved. |
| 3 | Establish and implement a tendering quality control system. | 3.1 | Identify and apply appropriate financial structures which underpin the tendering process. |
|  |  | 3.2 | Facilitate and implement review and feedback system using organisation project records and performance criteria. |
| 4 | Develop and implement a client feedback system. | 4.1 | Establish and implement a communication system to enable effective contact with clients. |
|  |  | 4.2 | Plan and strategically implement a client feedback system based on price, performance, progress and other strategic factors. |
| 5 | Establish a recording and evaluation system. | 5.1 | Design and implement a tender recording system which meets organisational needs for ongoing evaluation of tender performance. |
|  |  | 5.2 | Develop and implement strategic balances and checks which enable the ongoing maintenance of quality of the estimating and tendering system. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

technology skills to:

use digital tools and devices to communicate and collaborate effectively with others

use equipment and programs to access, extract information and complex data to analyse for strategic purposes.

# Unit Mapping Information

Supersedes and is equivalent to CPCCBC6008A Develop and implement an appropriate estimating and tendering system.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad