# Assessment Requirements for CPCCON3036 Plan concrete work and brief team

Release: 2

Assessment Requirements for CPCCON3036 Plan concrete work and brief team

# Modification History

| Release 2 | Updated reference to general construction induction training program. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCCCO3036 Plan concrete work and brief team. |

# Performance Evidence

To demonstrate competency, a candidate must meet the elements and performance criteria of this unit by planning concrete work and briefing team members for three separate concreting tasks, each measuring a minimum of 100 square metres or for three separate pours for precast work.

# Knowledge Evidence

To be competent in this unit, a candidate must demonstrate knowledge of:

compliance requirements of legislation, regulations, codes and Australian Standards relevant to the planned concreting work:

environmental protection:

clean-up and waste management

stormwater management

material specifications

work health and safety (WHS)

health risks associated with silica dust exposure

plant, tools, equipment and materials used for concreting work

project management principles and strategies used to plan concreting work

project stages for concreting work:

work preparation:

fitting personal protective equipment (PPE)

selecting and checking plant, tools and equipment

site preparation:

excavation

formwork

subgrade

delivery

placement

compaction

levelling

finishing

curing

site clean-up

specialised skill requirements for concreting work:

concrete repair and rectification

cutting and coring

decorative concreting

types of concrete, applications and curing times in different weather conditions for planned concrete work

workplace requirements for planning concrete work and briefing team members:

sourcing and allocating resources for concrete work

documentation

quality

reporting problems

safety:

dust and noise control

PPE

vibration management.

# Assessment Conditions

Assessors must meet the requirements for assessors contained in the Standards for Registered Training Organisations.

Assessment must be conducted in the workplace or a simulated workplace using realistic conditions, materials, activities, responsibilities, procedures, safety requirements and environmental considerations.

Candidates must have access to documentation, specifications and resources required to achieve the performance evidence.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad