# CPCCST4004 Initiate the heritage works process

Release: 2

CPCCST4004 Initiate the heritage works process

# Modification History

| Release 2 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.1. Typographical error corrected in Assessment Conditions. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and equivalent to CPCCBC4035A Initiate the heritage works process. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit of competency specifies the skills and knowledge required to undertake the essential processes prior to the conduct of heritage works, such as conservation, restoration, duplication and preservation of a building or structure of historical significance. The unit recognises the complexity of the heritage restoration process and the importance of establishing effective work relationships and communications between the range of professionals, tradespersons and stakeholders involved in the project. Establishing common understanding of the nature of the site to be restored and the tasks to be performed are critical to the effective and efficient completion of the project.

The unit of competency supports the range of technical specialists, builders, project managers and related construction industry professionals responsible for heritage restorations.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Stonemasonry

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify project, location and surrounds. | 1.1 | Identify and record location and nature of the restoration work to be undertaken following consultations with the architect and site inspections. |
|  |  | 1.2 | Note and record site access and egress for work location. |
|  |  | 1.3 | Determine area to be disturbed and note surrounding areas for possible work application effects and cover protection requirements. |
|  |  | 1.4 | Assess and note nature of the work for possible use of heavy or bulky equipment. |
|  |  | 1.5 | Assess and record effect on public access to ensure protection of the public and the environment is undertaken. |
| 2 | Consult with technical specialists. | 2.1 | Conduct consultations with the conservator, engineer or supervisor to discuss and clarify specific job requirements. |
|  |  | 2.2 | Identify specific risks and areas of concern arising due to the nature of the heritage and conservation aspects of the work. |
|  |  | 2.3 | Establish agreed processes and timeframes to ensure effective communications between project team members. |
|  |  | 2.4 | Discuss, understand and agree on role responsibilities and requirements with project team members. |
| 3 | Consult with clients and stakeholders. | 3.1 | Hold consultations with the client and other stakeholders, as appropriate, to clarify expectations regarding access to the site, performance of the work and timeframes. |
|  |  | 3.2 | Consult clients and stakeholders to ensure common understanding of the historical and/or cultural significance of the heritage building under restoration. |
|  |  | 3.3 | Discuss and agree on appropriate communication channels and reporting processes, as appropriate, with the client and other relevant stakeholders. |
| 4 | Clarify the impact of contractual requirements. | 4.1 | Identify and clarify relevant contractual requirements affecting the performance of the restoration work. |
|  |  | 4.2 | Identify relevant dispute resolution processes that are to be used if required. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

analytical skills to:

analyse operations and develop procedures

communication skills to:

communicate with team

consult with technical specialists, client and other stakeholders

enable clear and direct communication, using questioning to identify and confirm requirements, share information, listen and understand

facilitate discussions

read and interpret:

documentation from a variety of sources

plans, specifications and drawings

written skills to:

record relevant information

organisational skills to:

plan for and set out work

time management skills and prioritisation skills to:

enable work to be completed within agreed timeframes.

# Unit Mapping Information

Supersedes and equivalent to CPCCBC4035A Initiate the heritage works process.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad