# CPCPCM4011 Carry out work-based risk control processes

Release: 2

CPCPCM4011 Carry out work-based risk control processes

# Modification History

| Release 2 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.1. Unit Sector added to unit. |
| --- | --- |
| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. Supersedes and is equivalent to CPCPCM4011A Carry out work-based risk control processes. Updated to meet the Standards for Training Packages 2012. |

# Application

This unit specifies the skills and knowledge required to carry out work-based risk control processes.

In some jurisdictions, this unit of competency may form part of accreditation, licensing, legislative, regulatory or certification requirements.

# Pre-requisite Unit

Nil.

# Unit Sector

Plumbing

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify risks. | 1.1 | Obtain information and data to determine the nature and scope of workplace risks and risk controls. |
|  |  | 1.2 | Inspect site conditions and functions for potential hazards. |
|  |  | 1.3 | Document potential hazards. |
|  |  | 1.4 | Access relevant information to determine situations covered by existing procedures. |
|  |  | 1.5 | Classify type and scope of hazards not covered by existing procedures. |
| 2 | Assess risk. | 2.1 | Consider and determine the likelihood of an event happening. |
|  |  | 2.2 | Evaluate and determine consequences of the potential event. |
|  |  | 2.3 | Consider and determine risk level by combining likelihood and consequence evaluations. |
|  |  | 2.4 | Refer unacceptable risk to the appropriate person or action according to own authority and capacity. |
| 3 | Apply a course of action for acceptable risks. | 3.1 | Conduct a detailed analysis of options. |
|  |  | 3.2 | Identify resource requirements to manage risks. |
|  |  | 3.3 | Select the most appropriate action to manage or resolve the risk. |
| 4 | Complete records and reports. | 4.1 | Document actions resulting from the risk assessment activity according to workplace procedures and regulatory authorities’ requirements. |
|  |  | 4.2 | Document safety information and procedures. |
| 5 | Review effectiveness of risk control measures. | 5.1 | Establish a systematic review process of risk control measures. |
|  |  | 5.2 | Identify appropriate communication methods to inform associated persons of the control measures to safe operating procedures. |
|  |  | 5.3 | Develop a risk control policy and procedure based on the findings of the risk control review process. |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Unit Mapping Information

Supersedes and is equivalent to CPCPCM4011A Carry out work-based risk control processes.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad