# CPCSPS4009 Undertake interior finishing of swimming pools and spas

Release: 1

CPCSPS4009 Undertake interior finishing of swimming pools and spas

# Modification History

| Release 1 | This version first released with CPC Construction, Plumbing and Services Training Package Release 5.0. New unit. |
| --- | --- |

# Application

This unit specifies the skills and knowledge required to undertake interior finishes to variously shaped swimming pools and spas. It includes applying interior finishes to concrete and fibreglass swimming pools and spas.

This unit reflects the role of those who are responsible for the application of interior finish to swimming pools and spas. It applies in a range of contexts:

private swimming pools

public swimming pools, including:

hydrotherapy and therapeutic exercise pools

wading and receiving pools associated with water slides

wave pools.

This unit is suitable for those using specialised knowledge to complete routine and non-routine tasks, and their own judgement to deal with predictable and sometimes unpredictable problems.

No licensing or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil.

# Unit Sector

Swimming Pool and Spa Building

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Plan interior finishing of swimming pool and spa. | 1.1 | Access, read and interpret relevant swimming pool and spa information from plans, specifications, codes and standards. |
|  |  | 1.2 | Interpret and apply work health and safety and environmental requirements. |
|  |  | 1.3 | Identify properties of materials and requirements for application and installation for internal finish of the project. |
|  |  | 1.4 | Calculate material quantities required as specified. |
|  |  | 1.5 | Determine project timeframes, job priorities and sequence of job tasks in consultation with others on site. |
|  |  | 1.6 | Schedule delivery of material and components and required plant and equipment. |
| 2 | Prepare for the finishing work. | 2.1 | Confirm materials match the delivery docket and comply with job specifications. |
|  |  | 2.2 | Select, fit and use personal protective equipment appropriate for activity. |
|  |  | 2.3 | Check plant and equipment for serviceability. |
|  |  | 2.4 | Drain excess water from swimming pool and spa. |
|  |  | 2.5 | Protect lighting and recirculation system components against damage from subsequent works. |
| 3 | Finish pool and spa interior. | 3.1 | Repair damage to or imperfections in swimming pool and spa surface. |
|  |  | 3.2 | Use appropriate techniques to wash, seal and bond surface. |
|  |  | 3.3 | Protect and maintain pool shell to avoid premature drying of pool finish. |
|  |  | 3.4 | Establish a starting point for application of interior finish and ensure correct process and sequence are followed. |
|  |  | 3.5 | Check application techniques for consistent thickness, colour, shape and smoothness. |
|  |  | 3.6 | Confirm interior finish is completed to specifications and to manufacturer guidelines. |
| 4 | Clean up site. | 4.1 | materials in accordance with workplace and environmental requirements. |
|  |  | 4.2 | Clean tools and equipment, check for serviceability, report any damage or faults and store and secure. |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Unit Mapping Information

No equivalent unit.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=7e15fa6a-68b8-4097-b099-030a5569b1ad