# CPPBDN6105 Manage the tendering and contract administration process for a client

Release: 1

CPPBDN6105 Manage the tendering and contract administration process for a client

# Modification History

| Release 1 | This version first released with CPP Property Services Training Package Release 11.0. Supersedes and is not equivalent to CPPBDN8005A Manage the tendering and construction process for a client. Updated to meet the Standards for Training Packages 2012. |
| --- | --- |

# Application

This unit specifies the skills and knowledge required to oversee the development of tenders and subsequent awarding and management of contracts for the completion of a building project on behalf of a client post design. It requires high levels of communication, negotiation and problem-solving skills together with a detailed understanding of the construction and quality control processes required.

This unit is suitable for experienced building designers draw on their broad theoretical and technical knowledge and high-level communication skills to oversee tender and contract management.

This unit forms part of the licensing requirements for people engaged in building design in some states and territories. For further information, check with the relevant regulatory authority.

# Pre-requisite Unit

Nil.

# Unit Sector

Building Design

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe what needs to be done to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Prepare tender on behalf of client. | 1.1 | Negotiate client expectations of role, level of service and project provisions. |
|  |  | 1.2 | Determine budget, timeframe and related parameters for letting a tender to complete project construction. |
|  |  | 1.3 | Prepare tender documentation that addresses requirements for the build. |
|  |  | 1.4 | Identify legal advice required to finalise preparation of the tender. |
|  |  | 1.5 | Establish tender process that secures a competitive number of responses. |
| 2 | Oversee selection of contractor. | 2.1 | Review tender submissions against predetermined evaluation criteria. |
|  |  | 2.2 | Seek costing advice as required from relevant professionals. |
|  |  | 2.3 | Identify legal, accounting or other professional advice required to protect best interests of client. |
|  |  | 2.4 | Advise client of strengths and weaknesses of all tender bids. |
|  |  | 2.5 | Advise successful and unsuccessful respondents of the outcome of the tender process. |
| 3 | Award contract. | 3.1 | Determine form of building contract appropriate to size and level of project. |
|  |  | 3.2 | Establish deliverables, timelines, payment schedule, penalties, insurance and indemnity requirements for contract. |
|  |  | 3.3 | Consult with contracted builder to establish business relationship and processes to monitor and guide construction. |
|  |  | 3.4 | Clarify and confirm project plans and specifications with builder. |
|  |  | 3.5 | Manage constraints and potential risks to ensure the best possible outcomes for the client. |
|  |  | 3.6 | Assist client to conclude negotiations with preferred contractor ensuring an effective, efficient and transparent process. |
| 4 | Manage completion of building project. | 4.1 | Monitor and report project progress and costs to client in a timely manner. |
|  |  | 4.2 | Amend plans and specifications with client consent. |
|  |  | 4.3 | Negotiate contract variations between client and builder. |
|  |  | 4.4 | Authorise progress and other agreed payments according to performance requirements of contract. |
|  |  | 4.5 | Investigate, negotiate and mediate disputes or concerns regarding quality, cost or timeliness. |
|  |  | 4.6 | Meet reporting requirements during project. |
| 5 | Finalise building project. | 5.1 | Confer with builder to correct identified building defects. |
|  |  | 5.2 | Monitor and report to client corrective actions taken to address defects. |
|  |  | 5.3 | Prepare final inspection report of building outcomes for client. |

# Foundation Skills

As well as the foundation skills explicit in the performance criteria of this unit, candidates require:

reading skills to:

interpret and apply complex technical information in contracts and tender specifications

analyse tender responses against set criteria

numeracy skills to monitor project budget

written and oral skills to communicate appropriately for the audience and situation.

# Unit Mapping Information

Supersedes and is not equivalent to CPPBDN8005A Manage the tendering and construction process for a client.

# Links

Companion volumes to this training package are available at the VETNet website - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=6f3f9672-30e8-4835-b348-205dfcf13d9b