# Assessment Requirements for CPPDSM5007 Coordinate construction or renovation of facilities

Release: 1

Assessment Requirements for CPPDSM5007 Coordinate construction or renovation of facilities

# Modification History

Release 1.

Replaces superseded equivalent CPPDSM5007A Coordinate construction or renovation of facilities.

This version first released with CPP Property Services Training Package Version 5.

# Performance Evidence

A person demonstrating competency in this unit must satisfy all of the elements, performance criteria, foundation skills and range of conditions of this unit.

The person must also coordinate the construction or renovation of two different facilities in the property industry, involving two of the following:

creating an asset

fitting out a new structure

modifying an existing structure.

In doing the above, the person must:

arrange inspections and prepare and collate documentation relating to finalisation of contract requirements using business technology

determine construction requirements and develop a construction plan through research and consultation

apply knowledge of organisation’s practices, ethical standards and legislative requirements associated with coordinating the construction or renovation of facilities

make available appropriate resources to support the construction or renovation process

monitor construction processes using project management methodologies, and develop and communicate appropriate contingency plans

negotiate variations and adjustments to work schedules

prepare selection schedule and criteria for contractors and arrange people to be involved in the contract process by following organisational procurement procedures.

# Knowledge Evidence

A person demonstrating competency in this unit must demonstrate knowledge of:

common defects in facilities

contract law applied to building contracts

limitations of own work role, responsibilities and professional abilities in relation to coordinating the construction and renovation of facilities

processes and procedures for project planning and scheduling

key features of project management software

regulations and legislation affecting property investments

key provisions of the Building Code of Australia (BCA)

key requirements of federal, state or territory legislation and local government regulations relating to:

anti-discrimination

consumer protection

environmental issues

equal employment opportunity (EEO)

financial probity

franchise and business structures

industrial relations

privacy

property sales, leasing and management

strata community

work health and safety (WHS)

roles and capabilities of contractors and consultants

whole of life costing and price-quality relationship issues

workplace policies and procedures relating to engaging consultants and contractors.

# Assessment Conditions

The following must be present and available to learners during assessment activities:

equipment:

computer system with internet, email and printing facilities

materials:

project management software

physical conditions:

work sites as specified in the performance evidence

specifications:

specialist advice on renovation and construction of facilities

key provisions of the Building Code of Australia (BCA)

building drawings and plans

workplace policies and procedures relating to engaging consultants and contractors, constructing and renovating facilities, and workplace safety

details of facilities to be constructed or renovated

supervisor:

member of a work team in a property industry context.

### Assessor requirements

As a minimum, assessors must satisfy the assessor requirements in the Standards for Registered Training Organisations (RTOs) current at the time of assessment.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=6f3f9672-30e8-4835-b348-205dfcf13d9b