# CPPDSM4042A Coordinate construction contract

Release: 1

CPPDSM4042A Coordinate construction contract

# Modification History

Not Applicable

# Unit Descriptor

| Unit descriptor | This unit of competency specifies the outcomes required to implement and monitor construction contracts. It requires the ability to effectively plan and document work activities, coordinate and monitor subcontractors, and check and report completed work. The unit may form part of the licensing requirements for persons working in the property industry, including in the real estate, business broking, stock and station agency and property operations and development sectors, in those States and Territories where these are regulated activities. |
| --- | --- |

# Application of the Unit

| Application of the unit | This unit of competency supports the work of those involved in implementing and monitoring construction contracts. |
| --- | --- |

# Licensing/Regulatory Information

Refer to Unit Descriptor

# Pre-Requisites

| Prerequisite units | Nil |
| --- | --- |

# Employability Skills Information

| Employability skills | The required outcomes described in this unit of competency contain applicable facets of employability skills. The Employability Skills Summary of the qualification in which this unit of competency is packaged, will assist in identifying employability skills requirements. |
| --- | --- |

# Elements and Performance Criteria Pre-Content

| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the required performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the required skills and knowledge and/or the range statement. Assessment of performance is to be consistent with the evidence guide. |
| --- | --- |

# Elements and Performance Criteria

| ELEMENT |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| 1 Determine construction contract requirements. | 1.1 Construction contract requirements are reviewed and confirmed with relevant people as required according to organisational requirements. 1.2 Consultative processes are used to negotiate and confirm construction requirements with contracted parties. 1.3 Site access and specific site requirements are identified and appropriate arrangements made as required according to client, legislative and organisational requirements. |  |
|  | 1.4 Construction plan is prepared and contingencies are planned to ensure contract and organisational requirements are met. 1.5 Additional resource requirements are identified according to construction plan and budget. 1.6 Draft documentation is reviewed to ensure accuracy and relevance of information and is disseminated to relevant people for feedback. |  |
| 2 Monitor construction contract. | 2.1 Construction plan is monitored against contracts and work schedules to ensure completion occurs within designated timeframes. 2.2 Site inspections are made on a regular basis so progress can be assessed and reported to relevant people. 2.3 Factors affecting achievement of scheduled work are identified and required variations to schedules are negotiated and agreed with relevant people. 2.4 Established communication channels and processes are used to ensure an accurate exchange of information throughout operation. 2.5 Situations requiring specialist advice are identified and support is sought as required according to organisational requirements. |  |
| 3 Check and record completed operation. | 3.1 Certificate of practical completion is received from contracted parties and checked against client and organisational requirements to finalise construction contract. 3.2 Inspection is arranged to confirm that construction meets contract requirements and industry standards. 3.3 Defects are identified and prompt remedial action is arranged with relevant people according to organisational requirements. 3.4 Business equipment and technology are used to maintain relevant documentation according to legislative and organisational requirements. |  |

# Required Skills and Knowledge

| REQUIRED SKILLS AND KNOWLEDGE |  |
| --- | --- |
| This section describes the essential skills and knowledge and their level, required for this unit. |
| Required skills: communication skills to negotiate variations and adjustments to construction processes computing skills to access the internet and web pages, prepare and complete online forms, lodge electronic documents and search online databases interpersonal skills to resolve conflict and to relate to people from a range of social, cultural and ethnic backgrounds and varying physical and mental abilities literacy skills to interpret written and oral information and to complete documentation organisational skills to plan and arrange construction work, schedule and meet time lines and client requirements, and manage risk research skills to source information and resource requirements. |
| Required knowledge and understanding: building codes and relevant Australian standards building construction practices, principles and processes building control legislation limitations of work role, responsibility and professional abilities local zoning requirements methods and techniques for monitoring project outcomes project planning methods and techniques range of contracted parties and their roles and capabilities relevant federal and state or territory legislation and local government regulations related to: anti-discrimination consumer protection environmental issues equal employment opportunity (EEO) financial probity franchise and business structures industrial relations OHS privacy property sales, leasing and management. |

# Evidence Guide

EVIDENCE GUIDE

The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required skills and knowledge, the range statement and the Assessment Guidelines for this Training Package.

| Overview of assessment | This unit of competency could be assessed through practical demonstration of implementing and monitoring construction contracts. Targeted written (including alternative formats where necessary) or verbal questioning to assess the candidate's underpinning knowledge would provide additional supporting evidence of competence. The demonstration and questioning would include collecting evidence of the candidate's knowledge and application of ethical standards and relevant federal, and state or territory legislation and regulations. This assessment may be carried out in a simulated or workplace environment. |
| --- | --- |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | A person who demonstrates competency in this unit must be able to provide evidence of: administering a construction contract in normal industry conditions determining appropriate work schedules with contracted parties identifying and organising appropriate documentation knowledge of organisation's practices, ethical standards and legislative requirements associated with implementing and monitoring construction contracts negotiating variations and adjustments to construction schedules. |
| Context of and specific resources for assessment | Resource implications for assessment include: access to suitable simulated or real opportunities and resources to demonstrate competence assessment instruments that may include personal planner and assessment record book access to a registered provider of assessment services. Where applicable, physical resources should include equipment modified for people with disabilities. Access must be provided to appropriate learning and/or assessment support when required. Assessment processes and techniques must be culturally appropriate, and appropriate to the language and literacy capacity of the candidate and the work being performed. Validity and sufficiency of evidence require that: competency will need to be demonstrated over a period of time reflecting the scope of the role and the practical requirements of the workplace where the assessment is part of a structured learning experience the evidence collected must relate to a number of performances assessed at different points in time and separated by further learning and practice with a decision of competence only taken at the point when the assessor has complete confidence in the person's competence all assessment that is part of a structured learning experience must include a combination of direct, indirect and supplementary evidence where assessment is for the purpose of recognition (RCC/RPL), the evidence provided will need to be current and show that it represents competency demonstrated over a period of time assessment can be through simulated project-based activity and must include evidence relating to each of the elements in this unit. In all cases where practical assessment is used it will be combined with targeted questioning to assess the underpinning knowledge. Questioning will be undertaken in such a manner as is appropriate to the language and literacy levels of the candidate and any cultural issues that may affect responses to the questions, and will reflect the requirements of the competency and the work being performed. |

# Range Statement

RANGE STATEMENT

The range statement relates to the unit of competency as a whole. It allows for different work environments and situations that may affect performance. Bold italicised wording in the performance criteria is detailed below. Add any essential operating conditions that may be present with training and assessment depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts.

| Relevant people may include: | clients colleagues consultants contractors legal representatives members of industry associations supervisors technical experts. |
| --- | --- |
| Organisational requirements may be outlined and reflected in: | access and equity principles and practice guidelines business and performance plans complaint and dispute resolution procedures goals, objectives, plans, systems and processes legal and ethical requirements and codes of practice mission statements and strategic plans OHS policies, procedures and programs policies and procedures in relation to client service quality and continuous improvement processes and standards quality assurance and procedure manuals. |
| Consultative processes may include: | face-to-face meetings telephone, facsimile and written communication. |
| Site access and specific site requirements may include: | access and egress points access codes building codes and regulations heritage listings keys, passes and security clearances noise control OHS requirements time of access union requirements. |
| Legislative and organisational requirements may be outlined and reflected in: | Australian standards general duty of care to clients home building requirements privacy requirements relevant federal, and state or territory legislation that affects organisational operation, including: anti-discrimination and diversity environmental issues EEO industrial relations OHS relevant industry codes of practice covering the market sector and industry, financial transactions, taxation, environment, construction, land use, native title, zoning, utilities use (water, gas and electricity), and contract or common law strata, community and company titles tenancy agreements trade practices laws and guidelines. |
| Contingencies may include: | budget constraints building delays competing work demands of contractors and consultants environmental factors, such as time and weather industrial disputes non-availability of resources and materials public holidays and shut-down periods technology and equipment breakdown unforeseen incidents workplace hazards, risks and controls. |
| Resource requirements may include: | additional contractors materials personal protective equipment subject experts tools and equipment tradesmen transport. |
| Feedback may be sought from: | clients government agencies industry specialists legal representatives supervisors and colleagues. |
| Variations may include: | alternative suppliers and contractors changes to materials, fittings or fixtures changes to work schedules work outside or producing results outside the terms and conditions of contract. |
| Communication channels may include: | direct line supervision paths lateral supervision paths organisational communication protocols and procedures organisational networks. |
| Specialist advice may be sought from: | architects builders government officials planners real estate agents solicitors subcontractors supervisors technical experts valuers. |
| Business equipment and technology may include: | computers data storage devices email facsimile machines internet, extranet and intranet photocopiers printers scanners software applications. |
| Documentation may relate to: | certification, including inspection certificates construction contracts and schedules costings, receipts and invoices handover documentation logs of equipment and system problems or faults operational checks and maintenance conducted planning permits property leases, plans or contracts warranty conditions and allowances. |

# Unit Sector(s)

| Unit sector | Property development, sales and management |
| --- | --- |

# Competency field

| Competency field | Property operations and development |
| --- | --- |