# DEFGEN008 Treat risk within Defence at an operational level

Release: 2

DEFGEN008 Treat risk within Defence at an operational level

# Modification History

Release 2. Modifications made to Assessment Conditions.

Release 1. This unit was released in DEF Defence Training Package release 1.0 and meets the Standards for Training Packages. This unit supersedes and is equivalent to DEFRI001B Treat risk within Defence at an operational level. Unit code updated Content and formatting updated to comply with new standards All PC transitioned from passive to active voice Elements 2 and 3 merged Element 4 wording revised All PC in elements 2, 3 and 4 revised

# Application

This unit involves the skills and knowledge required to treat risk within Defence at an operational level. It includes the skills required to identify, plan and implement treatment options in order to reduce risk. This unit applies to Defence personnel required to treat risk but may be relevant to others working in this field. Those undertaking this unit would work both independently and as part of a team, while performing routine tasks to apply unknown solutions to a variety of unpredictable problems. They would normally have local supervisory or management responsibility and apply known solutions to a variety of predicable problems. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable.

# Competency Field

General

# Unit Sector

Not applicable.

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Make risk decision | 1.1 | Calculate the level of risk and compare it to the established risk evaluation criteria in consultation with the supervisor |
|  |  | 1.2 | Document unacceptable risk and note for treatment |
| 2 | Implement treatment plan | 2.1 | Identify and confirm the treatment options |
|  |  | 2.2 | Evaluate and record the effectiveness of treatment options |
|  |  | 2.3 | Implement treatment plans with selected options |
| 3 | Monitor and review treatment plan | 3.1 | Evaluate treatment plans to determine residual risk after implementation |
|  |  | 3.2 | Monitor, review and report on the effectiveness of the treatment plan to ensure compliance |
|  |  | 3.3 | Calculate the residual risk and report to supervisor |
|  |  | 3.4 | Adjust treatments and record the review process |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the Companion Volume Implementation Guide.

# Unit Mapping Information

This unit supersedes and is equivalent to DEFRI001B Treat risk within Defence at an operational level.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=6bdbab1e-11ed-4bc9-9cba-9e1a55d4e4a9