# FNSORG503 Develop a resource plan

Release: 1

FNSORG503 Develop a resource plan

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with FNS Financial Services Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to identify the critical factors for success of specific projects or periodic work requirements, and plan for consequent priorities, budgets and workflow levels. Plans may take into account peaks and troughs in workflow, resource shortages and specific projects.

It applies to individuals who use a range of techniques to manage resource planning in consultation with others.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Organisational skills

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Identify critical success factors | 1.1 Identify and prioritise organisational objectives and legislative issues which impact on the project in question 1.2 Identify and document resources required to meet objectives and critical success factors |
| 2. Analyse existing resource and competency capacities | 2.1 Access, interpret and appraise current and valid employee data and resources 2.2 Ascertain and verify competency levels for personnel |
| 3. Determine future resource requirements | 3.1 Obtain and analyse available information on workloads to determine temporal and spatial patterns 3.2 Develop profile of projected resource requirements, taking into account likely impact of internal and external factors 3.3 Identify competency levels necessary to meet future requirements and ascertain inconsistencies in current competency levels |
| 4. Develop plan to adapt existing capacities to meet future needs | 4.1 Plan training requirements to ensure adequate competency levels are achieved to meet future requirements 4.2 Incorporate strategies to meet resource shortages into plan, and prioritise resources 4.3 Engage external consultants where appropriate |
| 5. Review and evaluate plan | 5.1 Consult all stakeholders to determine appropriateness of plan 5.2 Incorporate agreed modifications to plan as required |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1,1.2, 2.1, 2.2, 3.1, 3.2, 3.3 | Analyses, evaluates and interprets textual information from a wide range of sources to identify and assess relevant information and forecast requirements |
| Writing | 1.1, 1.2, 2.1, 2.2, 3.2, 4.2, 5.1, 5.2 | Documents an analysis of information which identifies requirements, conveys strategic solutions and incorporates stakeholder feedback Organises content in a manner that supports the purpose and audience of the document, using clear and detailed language |
| Oral Communication | 2.2, 3.1, 5.1 | Uses listening and questioning techniques to elicit the views and opinions of others, and confirm understanding |
| Numeracy | 1.1, 1.2, 2.1, 3.1, 3.2 | Interprets and analyses numerically expressed data from a range of sources |
| Navigate the world of work | 1.1 | Understands and considers impacts of organisational and legislative requirements in developing a resource plan |
| Interact with others | 3.1, 4.3, 5.1 | Selects the appropriate form, channel and mode of communication for a specific purpose relevant to own role Uses interpersonal skills to establish a supportive environment and adapts communication style to suit the audience when gathering or providing information |
| Get the work done | 1.1, 1.2, 2.1, 2.2, 3.1, 3.3, 4.1, 4.2, 5.1 | Accepts responsibility for planning and sequencing complex tasks and workload to meet organisational requirements Applies systematic and analytical decision-making processes to make recommendations in complex and non-routine situations Anticipates potential problems and develops contingency plans for implementation, as required Uses digital technologies to access, extract and share relevant information to achieve required outcomes |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| FNSORG503 Develop a resource plan | FNSORG503A Develop a resource plan | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=c7200cc8-0566-4f04-b76f-e89fd6f102fe